QA Test Plan

PRU ADB

Allstate Daily Maintenance Process — Modernisation

Document Version: 1.00

Status: Draft for Review

Owner: QA Lead

Basis of this plan. The test basis for this plan is the ADB Business Rules Catalogue v3 — 533 business rules reconstructed from the legacy source. The catalogue's own Read Me states that it is a faithful reconstruction from source but is NOT validated, and that nothing should be built from it until the business has reviewed and accepted it. This plan is written to respect that constraint: it treats the catalogue as the baseline for test coverage, and it does not treat any rule as an approved requirement merely because it is recorded.

# 1. Document Control

## 1.1 Document Identification

| Field | Detail |
| --- | --- |
| Document Title | PRU ADB — QA Test Plan |
| Application / Process | ADB Allstate Daily Maintenance Process (modernisation of the legacy batch suite) |
| Document Version | 1.00 |
| Date | 02 September 2026 |
| Status | Draft for Review |
| Prepared by | R. Serrano — QA |
| Reviewed by | QA Lead — TBD Development Lead — TBD Business / SME reviewer — TBD |
| Approved by | QA Lead — TBD Project Manager — TBD Business Owner — TBD |
| Primary test basis | ADB Business Rules Catalogue v3.xlsx |
| Distribution | QA Testers, QA Lead, Development, Business / SME reviewers, Project Manager, Management |

## 1.2 Revision History

| Version | Date | Author | Summary of Changes |
| --- | --- | --- | --- |
| 1.00 | 02 Sep 2026 | R. Serrano — QA | Initial draft. Structured against the 10-step PRU ADB QA Process and scoped from ADB Business Rules Catalogue v3. |

## 1.3 Approvals

This Test Plan requires sign-off from the roles below before test execution begins. Sign-off on this plan is sign-off on the QA approach only. It is not, and must not be read as, business acceptance of the rules recorded in the Business Rules Catalogue — that acceptance is tracked separately (Section 6.5).

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| QA Lead (Approver) | TBD | ________________ | ____________ |
| QA Tester (Author) | R. Serrano | ________________ | ____________ |
| Development Lead | TBD | ________________ | ____________ |
| Business Owner / SME | TBD | ________________ | ____________ |
| Project Manager | TBD | ________________ | ____________ |

## 1.4 Reference Documents

| Ref | Document | Use in this plan |
| --- | --- | --- |
| R1 | ADB Business Rules Catalogue v3.xlsx (sheets: Read Me, Business Rules, Error Codes, Contradictions, Open Questions, Coverage, Duplicates, Excluded) | Primary source of truth for business rules, error codes, coverage and exclusions. All test scope derives from this workbook. |
| R2 | PRU ADB QA Process (10-step workflow diagram) | Defines the mandated end-to-end QA workflow reproduced in Section 5. |
| R3 | Legacy source programs cited by the catalogue: UTP27301, UTP27201, UTP27801, UTP27901, UTP27101, UTP28001, UTP27601 | Cited per rule in the catalogue's Source Program / Source Lines / Source Code Excerpt columns. Used only to verify a rule against the original where a reviewer disputes the reconstruction. |
| R4 | Target design references cited in the catalogue's Duplicates sheet (hr-java-design) | Referenced by the catalogue only. Not a test basis in its own right for this version of the plan. |
| R5 | Dev UI build and deployment notes | TBD — not available in the reference material supplied. |
| R6 | S3 Frame / UI Reports specification | TBD — not available in the reference material supplied. |

## 1.5 Definitions and Acronyms

| Term | Definition |
| --- | --- |
| ADB | The receiving system maintained by the daily maintenance process under test. |
| ADSI | The master the business works from, which the change-detection and master-update stages maintain. |
| BR-nnn | Business Rule identifier used by the Business Rules Catalogue. Range in v3: BR-001 to BR-533. |
| Business Topic | The catalogue's grouping of rules by business area. 53 topics are present in v3. |
| Confidence — E | Established. What the rule does, and why in business terms, are both clear. 522 rules in v3. |
| Confidence — C | Confirm required. What the rule does is clear and stated exactly; why cannot be established, either because no justification survives in the source or because the code disagrees with itself. 11 rules in v3. |
| Disposition | The catalogue's controlled statement of what happens when a rule bites. Values actually present in v3: Not applicable, Held, Run terminated, Discarded. |
| Contra header | The control record that opens a bundle of partner records, per the catalogue's Contra Header Validation topic. |
| Bundle | A contra header together with the firm, producer and producer-profile records beneath it (BR-019). |
| Dev UI | The development-environment user interface to which the application is deployed for QA execution (Step 6 of the QA Process). |
| S3 Frame | The results frame reviewed on the UI Reports at Step 7 of the QA Process. Technical definition TBD. |
| Playwright | The browser automation framework used to execute the TypeScript test scripts. |
| RTM | Requirements Traceability Matrix (Section 16). |
| BUSINESS CONFIRMATION REQUIRED | Marker applied in this plan and in all downstream QA artefacts to any item that must not be treated as an approved requirement until the business has confirmed it. |

# 2. Purpose

This QA Test Plan defines how the PRU ADB application and process will be tested, from analysis of the business rules through to formal test completion. It sets out the scope, approach, levels and types of testing, test data strategy, automation strategy, environment requirements, execution and defect management processes, and the criteria by which QA will declare testing complete.

The plan exists to give the project a single, agreed statement of how the application will be verified against its documented business rules, so that:

every in-scope business rule recorded in the Business Rules Catalogue has a known coverage position — tested, not tested, or deliberately excluded — and none is silently dropped;

the distinction between what is established and what still requires business confirmation is preserved end to end, from the catalogue, through the test cases, into the execution results and the final sign-off;

QA testers can author and execute test cases without re-deriving the rules from legacy source code;

developers can see exactly which rule and which expected outcome a failure relates to;

business and SME reviewers can see which rules QA is asserting as correct behaviour, and challenge them before they harden into accepted requirements;

the Project Manager and Management have an auditable basis for the go / no-go decision.

The plan is written to be implementation-ready: a QA team should be able to move directly from this document to authoring test scenarios and test cases without further clarification of approach. Where a detail could not be established from the supplied references it is marked TBD rather than assumed.

# 3. Testing Objectives

The objectives below are the measurable outcomes this test effort is accountable for. Each is tied to the evidence that demonstrates it and to the section of this plan that defines how it is achieved.

| # | Objective | How it is demonstrated | Section |
| --- | --- | --- | --- |
| O1 | Validate business rule implementation | Every in-scope rule from the Business Rules Catalogue is traced to at least one test case, executed, and its result recorded in the RTM. | 6, 8, 16 |
| O2 | Validate functional behaviour | The Condition / Trigger recorded for each rule produces the recorded Business Outcome under normal operating conditions. | 7, 12 |
| O3 | Validate expected outcomes and dispositions | The Disposition the catalogue records for a rule (Held, Run terminated, Discarded, Not applicable) is the disposition the application produces. | 14 |
| O4 | Validate error handling | Every error / message code cited by a rule is raised for the condition that should raise it, and not for other conditions. The catalogue's Error Codes sheet holds 84 code entries across 15 numbering schemes. | 7, 14 |
| O5 | Validate data processing | Records are accepted, refused, routed, compared and applied as the catalogue records — including suppression of a whole bundle beneath a refused contra header. | 7, 14 |
| O6 | Validate integration and output results | Stage-to-stage handover produces consistent output: validation to the organisation and appointment services, extract to comparison, comparison to master update. | 7, 13, 14 |
| O7 | Identify, track and close defects | Every failure is logged with its BR-nnn reference, evidence and environment, then retested and closed under the lifecycle in Section 15. | 15 |
| O8 | Separate confirmed behaviour from unconfirmed behaviour | No BUSINESS CONFIRMATION REQUIRED item is reported as a passed requirement. The Test Summary Report reports these separately. | 6.3, 24 |
| O9 | Confirm test completion criteria | The exit criteria in Section 18 are met, evidenced, and signed off by the roles in Section 24. | 18, 24 |

# 4. Scope

Scope is derived from the ADB Business Rules Catalogue v3. Nothing is added to scope that the catalogue does not record, and nothing the catalogue records is removed from scope except the items on its own Excluded sheet and the items listed in Section 4.3.

## 4.1 In Scope

The whole of the catalogued rule set is in scope for coverage analysis. Its shape is as follows.

### 4.1.1 Rule population

| Measure | Count | Note |
| --- | --- | --- |
| Business rules catalogued (BR-001 – BR-533) | 533 | Every rule carries a source code excerpt. |
| Confidence E — Established | 522 | Baseline for test coverage and for pass/fail exit criteria. |
| Confidence C — Confirm required | 11 | BUSINESS CONFIRMATION REQUIRED. Not approved requirements. See Section 6.3. |
| Rules carrying an error / message code | 263 | Drive the error-handling test set (Section 7.6). |
| Rules carrying a stated value or threshold | 164 | Drive boundary and validation testing (Section 7.5). |
| Rules naming one or more data fields | 510 | Anchor the field-level assertions in test cases. |
| Business topics represented | 53 | Test scenarios are organised by topic (Section 8). |
| Distinct error / message code entries | 84 | Across 15 numbering schemes; see Section 6.2. |
| Contradictions recorded | 11 | Same 11 rules as the C-confidence set. Section 6.3. |
| Open questions recorded | 11 | One per contradiction, each with a named answering party. Section 6.3. |
| Items on the Excluded sheet | 10 | Out of scope for normal execution. Section 4.2. |

### 4.1.2 Functional areas in scope

The catalogue's 53 business topics group into the following functional areas. Rule counts are taken directly from the catalogue's Coverage sheet.

| Functional area | Business topics included (catalogue names) | Rules |
| --- | --- | --- |
| Interface control and run start-up | Interface Control (6); Validation - Interface Control (5); Validation - Run Parameters and Sequence (9); Run Orchestration and Triggering (4); Record Structure and Sequence (5); Restart and Recovery (3) | 32 |
| Record routing and refusal reporting | Validation - Record Routing (10); Contra Header Validation (4); Outcome Classification (3); Exception Handling (8) | 25 |
| Firm and entity validation | Validation - Firm Entity Fields (40); Firm Entity Validation (18); Validation - Entity Type Rules (10); Validation - Broker Dealer Standing (4); Validation - Organisation Consistency (3) | 75 |
| Producer validation | Validation - Producer Profile Fields (15); Validation - Producer Entity Fields (8); Producer Profile Validation (8); Producer Validation (6) | 37 |
| Shared field edits and identifiers | Validation - Shared Field Edits (10); Validation - Identifier Generation (15); Validation - Tax Identifier Consistency (7); Identifier Generation (2); Reference Data (3) | 37 |
| Organisation, appointment and address maintenance | Appointment and Relationship (27); Address Maintenance (14); Validation - Address Maintenance (5); Organisation Creation (6); Validation - Appointment Consistency (6); Validation - Profile Change Detection (6); Validation - Required Fields (4); Validation - Contract and Subject Existence (9) | 77 |
| Data integrity on every database operation | Validation - Table Integrity (71); Transaction Integrity (2); Validation - Called Service Outcome (8); Shared Services (2) | 83 |
| Master image construction | Master Image Service (30) | 30 |
| Change detection and comparison | Validation - Comparison Fields (54); Old and New Comparison (11); Validation - Change Routing (2) | 67 |
| Activity extraction | Validation - Activity Extraction (9); Activity Extraction (8); Validation - Extract Intake (3); Validation - Activity Recording (2) | 22 |
| Master update and routing | Validation - Master Action Routing (9); Validation - Master File Status (5); Master Update (4) | 18 |
| Outputs, history and platform | History and Change Control (5); Data Platform and Interfaces (5); Verification and Acceptance (4); Configuration and Retention (3); Business Outputs (2) | 19 |
| Contradictions (carried separately) | Contradiction - Batch (11) | 11 |

Total: 533. The area groupings above are a QA convenience for organising scenario work; the catalogue's own Business Topic value remains the authoritative key used in the RTM.

### 4.1.3 Testing activities in scope

Analysis of all eight catalogue sheets as the test basis (Section 6).

Test scenario and test case design for all 522 Established rules.

Behaviour-documenting test cases for the 11 BUSINESS CONFIRMATION REQUIRED rules, reported separately.

Conversion of approved test cases to TypeScript for Playwright, with human QA review before execution (Section 10).

Test data preparation covering positive, negative and boundary conditions (Section 9).

Execution against the Dev UI environment (Section 11).

Verification of the S3 Frame on the UI Reports (Section 13).

Output validation against the catalogue's recorded Business Outcome, Disposition and Error / Message Code (Section 14).

Defect logging, tracking, retest and closure (Section 15).

Traceability maintenance and coverage reporting (Section 16).

Regression and smoke testing across builds (Section 7).

## 4.2 Out of Scope — items recorded on the catalogue's Excluded sheet

The catalogue's Excluded sheet records 10 items that the Java team marked Not Applicable (POC), each with a recorded reason. These are **not included in normal test execution**. They are reinstated only on an explicit, minuted project decision, which must be recorded in Section 23 and in the revision history of this plan.

| # | Source | Item | Reason recorded by the Java team |
| --- | --- | --- | --- |
| X1 | UTP27901 r5 | Validates the prior-processing-date parameter is a valid CCYYMMDD date | No prior-process-date parameter exists in the target; the prior master date is derived from the store, so no CCYYMMDD validation is performed. |
| X2 | UTP27901 r6 | Confirms the prior-process-date parameter matches the as-of date stamped in the master header | The expectation is supplied by reading the same stored last-updated date, so the check only catches concurrent runs. |
| X3 | UTP27901 r20 | Detects change in the organisation's second address block | The target diffs line 2 of the same business address, not a second address block; no city / state / postcode is modelled or compared. |
| X4 | UTP27801 r7 | No fall-through branch exists for an unrecognised process marker | The target models node type as a two-constant enumeration with an exhaustive switch, so an unrecognised value is unrepresentable; a null type is skipped. |
| X5 | UTP28001 r4 | Master file must open successfully | No explicit open step exists in the target; an unreachable store raises a data-access failure and aborts the run. |
| X6 | UTP28001 r5 | Activity input file must open successfully | The activity input is a database read; a failure propagates and aborts the run, but no open / availability check exists. |
| X7 | UTP28001 r7 | Activity file header date must match the run's processing date | One processing date is threaded through both stages so no mismatch can arise, but no explicit comparison is coded (recorded as a documented gap). |
| X8 | UTP28001 r8 | First activity record must actually be a header record | An invalid-processing-date exception is documented as covering the legacy header-absent abort, but nothing checks for a header record itself. |
| X9 | UTP28001 r9 | Activity file must contain at least one record and must read cleanly | An empty activity extract is a silent no-op: the apply step iterates an empty change list and still stamps the last-updated date. |
| X10 | UTP28001 r13 | Trailer / end-marker record identified and bypassed rather than processed | The activity stream is an in-process object list, not a file with header / trailer framing, so there is no end-marker record to bypass. |

QA position on the Excluded items. Six of the ten (X5–X10) are exclusions of a control the legacy process performed and the target does not. The recorded reasons state a consequence rather than a business decision — for example X9 records that an empty activity extract is a silent no-op. QA will not test these, but will raise each as a documented gap for the business to accept or reject. Marked BUSINESS CONFIRMATION REQUIRED.

## 4.3 Out of Scope — other exclusions

| Excluded | Reason |
| --- | --- |
| Validation of whether a catalogued rule is the rule the business wants | That is business validation, not QA. QA verifies the application against the catalogue; the business validates the catalogue itself. Section 6.5. |
| Correction of the 11 recorded contradictions | The catalogue states that deciding which version is right is a business decision, not a documentation one. QA raises them; it does not resolve them. |
| Review or re-derivation of rules from the legacy source code | The catalogue states that validation requires neither the examination of source code nor review of the catalogue in its entirety. Source excerpts are consulted only to settle a disputed reconstruction. |
| Rows on the catalogue's Duplicates sheet marked “Restates a rule already recorded — not admitted to the catalogue” (20 rows) | These carry no BR-nnn identifier and are, by the catalogue's own statement, restatements of rules already in scope. Testing them separately would double-count coverage. |
| Performance, load, stress, soak and volume testing | No performance target is stated in any supplied reference. TBD — to be scoped separately if required. |
| Security and penetration testing | Not stated in any supplied reference. TBD. |
| Accessibility and usability auditing | Not stated in any supplied reference. TBD. |
| Localisation and browser-matrix certification beyond the agreed Dev UI browser | TBD — see Section 11. |
| Production verification and production data | Out of scope. Execution is against Dev UI only (Section 11). No production or customer data is used at any point in this test effort. |
| Unit testing | Developer responsibility. QA reviews unit coverage reports at Phase 1 entry but does not author unit tests. |

# 5. Test Approach

The QA approach follows the mandated 10-step PRU ADB QA Process. Each step is a phase with its own entry and exit criteria, so that the project can see exactly where the test effort stands at any point and no phase begins on an unstable input.

## 5.1 The PRU ADB QA Process — overall workflow

Business Rules / Requirements

|

v

Test Plan

|

v

Test Cases

|

v

Claude  ->  TypeScript  ->  Playwright

|

v

Test Data

|

v

Dev UI

|

v

S3 Frame / UI Reports

|

v

Output Validation

|

v

Defect Log

|

v

Test Completion

The flow is sequential in its first pass and iterative thereafter: a defect raised at Step 9 returns the affected test case to Step 6 for retest after the fix, and a rule clarified by the business at Step 1 returns to Step 3 for test case revision. The process is complete when Step 10's criteria are met (Section 18).

## 5.2 Phase summary

| Step | Phase | Primary output | Owner |
| --- | --- | --- | --- |
| 1 | Business Rules / Business Requirements | Rule analysis register; open-question log | QA Lead |
| 2 | Test Plan | This approved document | QA Lead |
| 3 | Test Cases | Reviewed test scenarios and test cases | QA Tester |
| 4 | Claude → TypeScript → Playwright | Reviewed Playwright TypeScript scripts | Automation / Technical QA |
| 5 | Test Data | Prepared and versioned test data sets | QA Tester |
| 6 | Upload Dev UI | Deployed, smoke-tested Dev UI build | Developer / DevOps |
| 7 | Check S3 Frame on UI Reports | Verified execution results on the UI Reports | QA Tester |
| 8 | Output Validation | Actual-vs-expected validation record | QA Tester |
| 9 | Defects Log | Defect log with BR-nnn traceability | QA Tester / QA Lead |
| 10 | Test Completion | Test Summary Report and sign-off | QA Lead |

## 5.3 Phase 1 — Business Rules / Business Requirements

**Purpose.** Establish what the application is required to do, using the Business Rules Catalogue as the test basis, and establish which parts of it are safe to test against and which are not.

| Attribute | Detail |
| --- | --- |
| QA activities | Read the catalogue's Read Me and adopt its Confidence and Disposition keys. Enumerate all 533 rules into the rule analysis register. Classify each rule: Established (test to pass/fail) or Confirm required (BUSINESS CONFIRMATION REQUIRED). Cross-read the Contradictions and Open Questions sheets and raise each of the 11 questions to the named answering party. Cross-read the Excluded sheet and mark those 10 items out of execution scope. Cross-read the Duplicates sheet: fold the 148 refining rows into the parent rule's scenario detail; discard the 20 not-admitted rows; review the 7 overlapping-source rows for double-counting. Cross-read the Error Codes sheet and build the code-to-rule index. Classify every rule by verification route — report-observable, data-observable, or neither (Section 5.3.1). Record every assumption in the assumptions register. |
| Inputs | ADB Business Rules Catalogue v3.xlsx (all eight sheets). PRU ADB QA Process diagram. |
| Outputs | Rule analysis register (533 rows). Open-question log (11 items). Excluded-item register (10 items). Error-code index (84 entries). Verification-route classification. Assumptions register. |
| Entry criteria | Business Rules Catalogue v3 issued to QA. QA has access to the catalogue and to the named business contacts listed in the Open Questions sheet. |
| Exit criteria | All 533 rules classified. All 11 open questions raised and acknowledged by a named recipient. All 10 excluded items registered. Every rule assigned a verification position or flagged TBD. Register reviewed by QA Lead. |
| Responsible role | QA Lead (accountable). QA Tester (support). Business / SME (answers open questions). Developer (confirms which outcomes the reports and the data expose). |
| Evidence / artefacts | Rule analysis register; open-question log with dates raised; excluded-item register; error-code index; assumptions register; QA Lead review record. |

### 5.3.1 Verification-route classification — a gating activity

Scope note — the Dev UI is a harness, not a test target. The catalogue records no rule about user-interface behaviour. Its rules are anchored to run parameters, record structures, database operations, constructed record images and field-by-field comparison; its field column is named Data Field(s) and holds program field names. The Dev UI's role in this process is to **start a processing run and to present the resulting reports**. Nothing on screen is itself a business rule under test, and no test case asserts on-screen behaviour. Every rule is therefore verified from what the run produces — its reports and its data — not from what a screen displays.

Phase 1 includes an explicit classification of every rule into one of the verification routes below. This classification is a Phase 1 exit criterion and a prerequisite for Phase 3, because a rule with no route is untestable rather than merely untested.

| Route | Definition | Verified by | Status |
| --- | --- | --- | --- |
| Report-observable | The rule's outcome appears in the run's output — the UI Reports and the S3 Frame, including the refusal and skip reporting the catalogue describes. | Playwright triggers the run and reads the report (Phase 4, 6, 7); assertions are on report content. | Population TBD |
| Data-observable | The rule's outcome is not reported but is visible in the resulting data — what was written, amended, suppressed or left untouched. | Assertion against the data store before and after the run. Access and method to be agreed with Development. | Population TBD |
| Neither | The rule governs internal routing, record construction or a database-operation outcome that surfaces in neither the reports nor the resulting data. | **No route exists today.** Requires a developer-supplied harness, a log, or an added diagnostic. To be agreed with Development before Phase 3 completes, or the rule is formally recorded as not verifiable. | Population TBD |

QA's initial reading of the catalogue is that Validation - Table Integrity (71 rules), Master Image Service (30) and Validation - Comparison Fields (54) are the topics most at risk of falling into “Neither”, since they concern database-operation outcomes, constructed record images and comparison against a stored image — none of which need surface in a report. Together that is 155 of 533 rules. That reading is QA's inference and is recorded as an assumption (A4, Section 23), not as a fact.

## 5.4 Phase 2 — Test Plan

**Purpose.** Agree, in writing and before test design begins, how the application will be tested, by whom, against what, in which environment, and on what basis testing will be declared complete.

| Attribute | Detail |
| --- | --- |
| QA activities | Define scope from the catalogue (Section 4). Define test levels and types (Section 7). Define test case design, test data, automation, environment and execution strategies (Sections 8–12). Define the S3 Frame / UI Reports verification approach (Section 13). Define defect management and traceability (Sections 15–16). Define entry, exit, suspension and resumption criteria (Sections 17–19). Identify risks, assumptions and dependencies (Sections 22–23). Circulate for review; incorporate comments; obtain sign-off. |
| Inputs | Phase 1 outputs. PRU ADB QA Process diagram. Test plan template. |
| Outputs | This document, approved at version 1.00 or later. |
| Entry criteria | Phase 1 exit criteria met, or the residual gaps explicitly recorded as TBD in this plan. |
| Exit criteria | Plan reviewed by QA Lead, Development Lead, Business / SME reviewer and Project Manager. Approvals recorded in Section 1.3. All TBD items have a named owner. |
| Responsible role | QA Lead (author and accountable). QA Tester (contributor). Development Lead, Business / SME, Project Manager (reviewers and approvers). |
| Evidence / artefacts | Approved Test Plan; review comment log; signed approval table. |

## 5.5 Phase 3 — Test Cases

**Purpose.** Turn each in-scope business rule into executable test cases with unambiguous expected results, traceable back to the rule they verify.

| Attribute | Detail |
| --- | --- |
| QA activities | Group rules into test scenarios by Business Topic (53 topics). For each rule, derive positive, negative and boundary test cases per Section 8. Take the expected result from the catalogue's Business Outcome, Disposition and Error / Message Code columns — never from inference. Fold in the 148 refining rows from the Duplicates sheet as additional specific checks within the parent rule's cases. Write behaviour-documenting cases for the 11 BUSINESS CONFIRMATION REQUIRED rules, with expected result recorded as “observe and record” rather than pass/fail. Assign each case a verification route from Phase 1's classification. Assign priority using the risk basis in Section 8.4. Peer review, then QA Lead review, then SME review of business-facing cases. Baseline the approved case set. |
| Inputs | Rule analysis register. Business Rules, Error Codes, Duplicates sheets. Verification-route classification. Approved Test Plan. |
| Outputs | Test scenarios by topic. Test cases with steps, data references and expected results. Initial RTM populated with rule-to-case links. |
| Entry criteria | Test Plan approved. Rule analysis register complete. Verification route assigned or flagged TBD for every in-scope rule. |
| Exit criteria | Every Established in-scope rule traced to at least one test case. Every BUSINESS CONFIRMATION REQUIRED rule traced to a behaviour-documenting case. All cases peer-reviewed and QA Lead approved. Business-facing cases SME-reviewed. Case set baselined and version-controlled. |
| Responsible role | QA Tester (author). QA Lead (review and approval). Business / SME (review of business-facing expected results). Developer (consulted on observability). |
| Evidence / artefacts | Baselined test case repository; review records; RTM v1; SME review record. |

Gate. Only test cases that have passed QA Lead review proceed to Phase 4. An unreviewed test case must not be converted to an automation script, because the conversion multiplies whatever error the case contains.

## 5.6 Phase 4 — Automation Preparation: Claude → TypeScript → Playwright

**Purpose.** Convert approved test cases into Playwright TypeScript scripts using Claude, and bring each script to a state where QA is willing to rely on its result.

| Attribute | Detail |
| --- | --- |
| QA activities | Select the approved, report-observable cases eligible for automation (Section 10.1). Prepare the conversion input: test case, expected result, BR-nnn reference, data reference, target locators. Use Claude to generate first-draft TypeScript Playwright specs. **Human QA review of every generated script** against the source test case (Section 10.3). Validate the run-trigger controls and the report locators against the actual Dev UI. Replace any hard-coded data with references to the Phase 5 data sets. Verify every assertion actually asserts the catalogued expected result. Dry-run each script; confirm it fails when it should fail (negative control). Commit to version control with the BR-nnn reference in the spec. Record any case rejected as unsuitable for automation, with its reason. |
| Inputs | Baselined test cases. Dev UI availability for trigger and report inspection. Claude. Playwright project skeleton. |
| Outputs | Reviewed, version-controlled Playwright TypeScript specs. Locator inventory. Register of cases kept manual, with reasons. Automation coverage figure. |
| Entry criteria | Test cases approved at Phase 3. Dev UI reachable, with a run able to be triggered and its report reached. Playwright project and version control in place. |
| Exit criteria | Every generated script reviewed and signed off by a named QA reviewer — no script executes on the strength of its generation alone. Run-trigger and report locators validated against the live Dev UI. No hard-coded test data remains. Every script passes its negative control. All scripts committed with BR-nnn traceability. |
| Responsible role | Automation / Technical QA (conversion and scripting). QA Tester (review against source case). QA Lead (sign-off). Developer (consulted on run triggering, report structure and test hooks). |
| Evidence / artefacts | Script repository with commit history; per-script review record naming the reviewer; locator inventory; negative-control results; manual-only register. |

Non-negotiable. An AI-generated script is a draft, not a result. It may compile, run green, and assert the wrong thing — a script that asserts a refusal occurred without asserting which error code was raised will pass against an application that raises the wrong code. No script enters the executable suite without a recorded human review against the catalogued expected result.

## 5.7 Phase 5 — Test Data

**Purpose.** Provide the data each test case needs to reach its trigger condition, and to reach it reliably and repeatably.

| Attribute | Detail |
| --- | --- |
| QA activities | Derive data requirements per test case from the catalogue's Data Field(s) and Values / Thresholds columns (164 rules state a value or threshold; 510 name fields). Build positive, negative and boundary data sets (Section 9). Build the reference / code-decode data the rules depend on, per the Reference Data topic. Construct multi-record structures where a rule needs them — notably contra header plus dependent bundle, and prior-image plus current-image pairs for comparison rules. Version each data set and bind it to the cases that consume it. Establish reset and cleanup so a run starts from a known state. Confirm no production or customer data is used, and no personal data appears in any data set. |
| Inputs | Baselined test cases. Catalogue Business Rules sheet. Dev UI data access. Reference code sets. |
| Outputs | Versioned test data sets by category. Data-to-case binding map. Reset / cleanup procedure. Data ownership record. |
| Entry criteria | Test cases approved. Data requirements identified. Dev UI data store reachable and writable by QA. |
| Exit criteria | Every test case has its data available and bound. Boundary values match the catalogued thresholds exactly. Reset procedure demonstrated. Sign-off that the data contains no production or personal data. |
| Responsible role | QA Tester (preparation and ownership). Developer / DBA (access and reset support). QA Lead (sign-off). Business / SME (consulted on realistic combinations). |
| Evidence / artefacts | Versioned data sets; data-to-case binding map; reset procedure and demonstration record; no-personal-data attestation. |

## 5.8 Phase 6 — Dev UI Deployment

**Purpose.** Get a known, identified build of the application onto the Dev UI environment in a state fit for test execution.

| Attribute | Detail |
| --- | --- |
| QA activities | Receive the build with its identifier and release note. Confirm deployment completed and the application is reachable. Execute the smoke test suite (Section 7.11) and record the result. Confirm the Phase 5 data is present in the deployed environment. Confirm test accounts and access work. Record the environment state against which execution will run. Accept or reject the build for test. |
| Inputs | Deployable build. Deployment notes (TBD). Environment configuration (TBD). Test data. Test accounts (TBD). |
| Outputs | Accepted Dev UI build available for execution. Smoke test result. Recorded environment state. |
| Entry criteria | Build deployed to Dev UI by Development / DevOps. Build identifier and release note supplied. Test data loaded. QA access confirmed. |
| Exit criteria | Application reachable and stable. Smoke suite passes. Build identifier recorded. QA has formally accepted the build for test — a failed smoke test rejects the build and returns it to Development. |
| Responsible role | Developer / DevOps (deployment). QA Tester (smoke execution and acceptance). QA Lead (escalation on rejection). |
| Evidence / artefacts | Build identifier and release note; smoke test result; environment state record; build acceptance or rejection record. |

## 5.9 Phase 7 — S3 Frame / UI Reports Verification

**Purpose.** Confirm that the tests actually executed, and that the results shown on the UI Reports are a faithful record of that execution. Detailed approach in Section 13.

| Attribute | Detail |
| --- | --- |
| QA activities | Trigger or confirm the Playwright run. Open the UI Reports and locate the S3 Frame for the run. Reconcile the run: cases submitted against cases reported; no case missing or duplicated. Confirm each case's reported status matches its actual execution outcome. Confirm the run identifier, timestamp, build identifier and data set version are all present. Capture evidence per Section 13.5. Record any discrepancy between execution and report as a defect against the reporting mechanism, distinctly from application defects. |
| Inputs | Executed Playwright run. UI Reports access (TBD). S3 Frame definition (TBD). Expected case inventory for the run. |
| Outputs | Verified run report. Reconciliation record. Captured evidence. Discrepancy log. |
| Entry criteria | Playwright suite executed against an accepted Dev UI build. UI Reports accessible to QA. The expected inventory of cases for the run is known in advance. |
| Exit criteria | Every submitted case accounted for in the report. Reported statuses reconcile with actual outcomes. Run metadata present and correct. Evidence captured and stored. Discrepancies logged. |
| Responsible role | QA Tester (verification). Automation / Technical QA (run execution and report mechanics). QA Lead (adjudicates reporting discrepancies). |
| Evidence / artefacts | Screen captures of the S3 Frame; exported report; reconciliation sheet; discrepancy log entries. |

TBD. No supplied reference defines what the S3 Frame is technically, how the UI Reports are produced, where they are hosted, or how QA accesses them. Section 13 defines what QA will verify in principle and marks every technical particular TBD. These must be settled with Development before Phase 7 can be executed rather than merely planned.

## 5.10 Phase 8 — Output Validation

**Purpose.** Determine, case by case, whether the actual result matches the expected result recorded against the business rule. Detailed approach in Section 14.

| Attribute | Detail |
| --- | --- |
| QA activities | For each executed case, compare actual against expected across all four dimensions: business outcome, disposition, error / message code, and data effect. Confirm the error code raised is the specific code the catalogue cites, not merely that some error occurred. Confirm the disposition produced matches the catalogued Disposition value. Confirm the data effect — what was written, amended, suppressed or left untouched. For comparison rules, confirm the change was detected on the field the rule names and on no other. Assign Pass, Fail, Blocked or Not Executed. For BUSINESS CONFIRMATION REQUIRED cases, record observed behaviour without assigning Pass or Fail. Update the RTM with the outcome. |
| Inputs | Executed cases and their evidence. Verified UI Reports. Catalogue expected results. Test data state before and after. |
| Outputs | Per-case validation record. Pass / Fail / Blocked determinations. Observed-behaviour records for BUSINESS CONFIRMATION REQUIRED cases. Updated RTM. |
| Entry criteria | Phase 7 complete for the run. Expected results available per case. Pre-run and post-run data state captured. |
| Exit criteria | Every executed case has a determination. Every failure has a defect raised. Every BUSINESS CONFIRMATION REQUIRED case has its observed behaviour recorded. RTM updated. |
| Responsible role | QA Tester (validation). QA Lead (review of determinations, adjudication of ambiguous results). Business / SME (consulted where a result is disputed). |
| Evidence / artefacts | Validation record per case; evidence pack (captures, exports, data before/after); updated RTM; observed-behaviour log. |

## 5.11 Phase 9 — Defect Logging

**Purpose.** Ensure every failure is recorded once, with enough detail to be reproduced and fixed, and tracked to closure. Detailed approach in Section 15.

| Attribute | Detail |
| --- | --- |
| QA activities | Raise a defect for every Fail, with the mandatory fields in Section 15.2 — including the BR-nnn reference and the test case identifier. Classify severity and priority per Section 15.3. Attach evidence. Distinguish an application defect from a test-asset defect (bad script, bad data, bad expected result) and from a catalogue defect (the rule as recorded does not match the source). Route catalogue defects back to the catalogue owner, not to Development. Triage with Development; agree severity and target. Retest on fix; close or reopen. Run the associated regression set on closure. |
| Inputs | Phase 8 failures with evidence. Defect tracking tool (TBD). Severity and priority definitions. |
| Outputs | Defect log with full traceability. Triage decisions. Retest results. Closure records. |
| Entry criteria | Phase 8 determinations made. Defect tracking tool available with the required fields. |
| Exit criteria | Every Fail has exactly one open defect. Every defect carries a BR-nnn reference and evidence. All Critical and High defects resolved and retested, or formally accepted with a documented workaround. No defect closed without a passing retest. |
| Responsible role | QA Tester (raise, retest, close). QA Lead (triage, severity adjudication, escalation). Developer (fix). Project Manager (escalation of ageing defects). |
| Evidence / artefacts | Defect records with evidence; triage minutes; retest results; defect metrics. |

## 5.12 Phase 10 — Test Completion

**Purpose.** Establish, on evidence, that testing is complete, and state plainly what was and was not verified.

| Attribute | Detail |
| --- | --- |
| QA activities | Confirm every exit criterion in Section 18 is met and evidenced. Complete the RTM: coverage position for all 533 rules. Produce the Test Summary Report, stating separately: rules verified as Established behaviour; rules observed but requiring business confirmation; rules not tested and why; items excluded; open questions outstanding; residual risks. State explicitly that a pass verifies conformance to the catalogue, not business correctness. Review with QA Lead, Development Lead, Business / SME and Project Manager. Obtain sign-off per Section 24. Hand over test assets and document known gaps. |
| Inputs | All execution results. Completed RTM. Defect log. Open-question log. Excluded-item register. |
| Outputs | Test Summary Report. Completed RTM. Signed-off completion record. Handover pack. Residual risk statement. |
| Entry criteria | All planned cases executed or formally deferred. All Critical and High defects closed or accepted. RTM complete. |
| Exit criteria | Section 18 exit criteria met and evidenced. Test Summary Report signed by the roles in Section 24. Residual risks accepted in writing by the Business Owner and Project Manager. Outstanding open questions listed and owned. |
| Responsible role | QA Lead (accountable). QA Tester (contributes results). Project Manager, Business Owner, Development Lead (sign-off). |
| Evidence / artefacts | Test Summary Report; completed RTM; signed sign-off sheet; residual risk acceptance; handover pack. |

# 6. Requirements and Business Rule Analysis

This section defines how QA reads the Business Rules Catalogue and turns it into a test basis. Each of the eight sheets — the Read Me plus seven data sheets — contributes something different, and each is used for what it is good for.

## 6.1 What each sheet contributes

| Sheet | Content | Contribution to test planning |
| --- | --- | --- |
| Read Me | The catalogue's own statement of purpose, structure, Confidence key, Disposition key and its explicit warning that the catalogue is not validated. | Sets the rules of engagement. QA adopts its Confidence and Disposition keys verbatim rather than inventing QA-specific ones, so that a QA result can be read straight back into the catalogue by a business reviewer. |
| Business Rules | 533 rules, BR-001 to BR-533, in 16 columns across a business layer (Business Rule, Condition / Trigger, Business Outcome, Values / Thresholds, Disposition) and a technical layer (Data Field(s), Error / Message Code, Source Program, Source Lines, Source Code Excerpt). | **The primary test basis.** Condition / Trigger gives the test precondition; Business Outcome and Disposition give the expected result; Values / Thresholds give the boundary values; Error / Message Code gives the expected code; Data Field(s) gives the fields to assert on. Business Topic gives the scenario grouping. |
| Error Codes | 84 entries across 15 numbering schemes, each with its meaning, the rules that raise it, and its source program. | Drives the error-handling test set. Provides the reverse index — code to rule — needed to assert that a code is raised for its own condition and not for another. Also identifies the 8 codes marked “Cited by a rule” for which **no definition was located in the analysed source** — these cannot carry a firm expected meaning and are marked BUSINESS CONFIRMATION REQUIRED. |
| Contradictions | 11 rules where the code does not give one consistent answer, in three kinds: disabled in place, two answers, apparently misaimed. | Identifies where an expected result **cannot be stated**. Test cases for these rules document behaviour rather than assert correctness. Prevents QA from arbitrarily picking one of two contradictory behaviours and hardening it into a requirement by writing it into a test. |
| Open Questions | The same 11 rules expressed as decisions: the question to put to the business, who can answer it, and what changes once answered. | Gives QA a ready-made escalation list with named answering parties. Each becomes a tracked open question at Phase 1 with a date raised and a date needed by. Answers returning during test execution trigger test case revision. |
| Coverage | Rule counts by business topic — 53 topics, with the count of rules requiring confirmation in each. | The **independent check on QA's own coverage arithmetic**. QA's per-topic case counts are reconciled against this sheet; a topic where QA's rule count differs from the Coverage sheet indicates rules missed or double-counted. |
| Duplicates | 175 rows relating other statements of a rule to the catalogued rule: 148 refine a recorded rule with one specific check within it, 20 restate a recorded rule and were not admitted, 7 are related and cite overlapping source lines. | **Protects against both under- and over-testing.** The 148 refining rows are the specific checks that belong inside a parent rule's test cases — they are folded into scenario detail, not tested as separate rules. The 20 not-admitted rows are excluded to avoid double-counting coverage. The 7 overlapping rows are reviewed individually for whether they represent distinct behaviour. |
| Excluded | 10 items the Java team recorded as Not Applicable (POC), each with a reason. | Defines what is deliberately not executed (Section 4.2), and — equally important — records six controls the legacy process performed that the target does not, which QA raises as documented gaps for business acceptance. |

## 6.2 Error code analysis

263 of the 533 rules cite an error or message code. The Error Codes sheet resolves those citations across 15 numbering schemes. The schemes overlap — the catalogue warns that the same character means different things in different schemes — so a test case must assert a code **within its scheme**, never a bare code value.

| Numbering scheme | Entries | QA use |
| --- | --- | --- |
| Subsequent firm refusal | 16 | Refusal codes for a firm that is not first in its bundle. |
| First firm refusal | 14 | Refusal codes for the first firm in a bundle. Note BR-021: these overlap the subsequent-firm set in subject. See Section 6.3. |
| Producer profile refusal | 13 | Refusal codes on the producer profile record. |
| Producer refusal | 8 | Refusal codes on the producer entity record. |
| Cited by a rule | 8 | Codes cited in a rule's source excerpt for which **no definition was located**. BUSINESS CONFIRMATION REQUIRED — no firm expected meaning can be asserted. |
| Activity code | 6 | Codes recorded against a detected change. |
| Service return code | 4 | Returned by the organisation and appointment services to the driver. |
| Contra header refusal | 4 | Refusal codes on the bundle's control record. |
| Skip reason | 2 | Record not recognised; parent record already in error. |
| Extract failure | 2 | Failures during activity extraction. |
| Comparison failure | 2 | Failures during change detection. |
| Service failure | 2 | Failures reported by a called service. |
| Completion code | 1 | The run's completion code. Relevant to BR-175 (Section 6.3). |
| Shared service function | 1 | Shared service function code. |
| Interface control | 1 | Interface control message. |

**Test implication.** Error-code testing is two-directional. For each code: (a) the condition that should raise it does raise it, and (b) conditions that should not raise it do not. Direction (b) is what catches a code raised too broadly, and it is the direction an AI-generated script is most likely to omit.

## 6.3 Rules requiring business confirmation

11 rules carry Confidence C. All 11 sit in the Business Topic “Contradiction - Batch”, and each has a matching entry on the Contradictions and Open Questions sheets. They are listed here in full because they are the items most likely to be wrongly carried forward into a replacement.

BUSINESS CONFIRMATION REQUIRED. None of the 11 rules below is an approved requirement. Test cases written against them document what the application does; they do not assert what it should do. They are excluded from the pass/fail exit criteria in Section 18 until the business answers the corresponding open question.

| Rule | Source | What the code does today (per the catalogue) | Question to the business | Who answers |
| --- | --- | --- | --- | --- |
| BR-021 | UTP27301 | The same business validation is issued under two different code ranges depending only on whether the firm is first in its bundle — thirteen codes in one range, seventeen in the other, covering the same subjects. | Should the same fault on the same field report a different code according to whether the firm was first in its bundle? | The business area that receives and acts on the partner error report |
| BR-062 | UTP28001 | The four master actions are tested independently rather than as alternatives, so a single activity record can satisfy more than one and be acted on twice. | Can an activity record ever satisfy more than one of the four master actions, and if so which takes precedence? | The business area responsible for the receiving master |
| BR-117 | UTP27801 | An unrecognised process marker produces an empty image that is nevertheless reported as a success, with the affirmative indicator set. | Can a process marker other than organisation or contract reach the master image service, and should the service refuse rather than report success? | The team owning the comparison stage, with the business area owning the partner interface |
| BR-122 | UTP27801 | An unrecognised relationship status leaves the organisation's standing unset rather than refusing the image; the field returns as initialised and the image is reported as a success. | Are there relationship statuses beyond active, terminated and inactive, and what standing should an organisation carrying one be given? | The business area maintaining relationship statuses |
| BR-128 | UTP27801 | On an organisation image the same nine characters are written into both the tax-number key and the surname key of the alternate key, so neither can be relied on to mean what it is named. | Are the tax-number and surname positions of the alternate key intended to carry the same value? | The business area owning the master's alternate key |
| BR-133 | UTP27801 | An unrecognised entity type produces an empty image reported as a success; the caller receives a cleared image and no indication that nothing was built. | Can a contract carry an entity type beyond the four recognised, and should the service refuse rather than report success? | The business area maintaining the partner's entity types |
| BR-152 | UTP27801 | A section carrying no data at all is added to every appointment image, and the total section count includes it. | Does the receiving master expect that section on every appointment record, and should it be counted when it carries no data? | The business area owning the master record layout |
| BR-161 | UTP27801 | A field is defined to carry a database status code back to the caller and is never written to; a caller cannot distinguish one database failure from another. | Should the master image service return the database status code it declares? | The team owning the driver and the comparison stage |
| BR-175 | UTP28001 | A failure to write to the master ends the run **without a completion code being set**, so a run that failed to apply a change can present itself as having succeeded. Every other fatal path in the same program sets one. | Should a failure to write to the master end the run with a severe completion code, as every other unrecoverable condition does? | The owner of the operating schedule, with the business owner of the master |
| BR-176 | UTP27901 | One section of the record is deliberately excluded from the comparison, so a change confined to that section is not detected and not carried to the master. | Is the excluded section genuinely unused for every kind of party? | The business owner of the master |
| BR-177 | UTP27201 | A change of appointment status that is neither a reappointment nor a termination leaves the activity code as whatever the previous call happened to set. The status is amended correctly; the code recorded alongside it is not determined by the change. | What kind of change should be recorded when an appointment moves directly between terminated and inactive? | The business owner of the appointment lifecycle |

**How these are handled during testing.**

| Situation | QA action |
| --- | --- |
| Question unanswered when execution begins | Write a behaviour-documenting case. Execute it. Record the observed behaviour precisely. Do not assign Pass or Fail. Report under “Observed, awaiting business confirmation” in the Test Summary Report. |
| Answer received during execution | Convert the rule to Established, revise the test case to assert the confirmed expected result, execute as a normal pass/fail case, and record the answer, decider and date in the catalogue's Open Questions sheet (it carries Answer, Decided by and Date columns for exactly this). |
| Answer reveals the current behaviour is wrong | Raise a defect against the application if the target is expected to correct it, or a change request if the correction is new scope. Escalate to the Project Manager. Do not close it silently as “as designed”. |
| Answer not received by the exit gate | The rule remains unconfirmed. It is listed in the residual risk statement and must be explicitly accepted in writing by the Business Owner at sign-off (Section 24). |

## 6.4 Coverage reconciliation

The Coverage sheet is used as an external check on QA's arithmetic, not as a source of rules. At the end of Phase 3 and again at Phase 10, QA reconciles its own per-topic counts against it.

| Check | Expected | Action if it fails |
| --- | --- | --- |
| Sum of QA's per-topic rule counts | 533 | Rules have been missed or double-counted. Re-enumerate from the Business Rules sheet. |
| QA's count for each of the 53 topics | Equals that topic's Coverage sheet count | Investigate the specific topic. A common cause is a Duplicates refining row counted as a rule in its own right. |
| Rules flagged BUSINESS CONFIRMATION REQUIRED by QA | 11, all in Contradiction - Batch | A rule has been wrongly promoted or demoted. Re-check the Confidence column. |
| Rules with a test case at Phase 3 exit | 522 Established, plus 11 documented | Identify the uncovered rules and either write cases or record a formal deferral with a reason. |

## 6.5 Business validation of the catalogue — a parallel track QA depends on

The catalogue's Read Me states that it is issued for business validation, and that a reviewer is expected to restrict themselves to the business area in which they hold knowledge and confirm, correct or reject each rule recorded for that area. That validation is a business activity, not a QA one, but QA's results are only as meaningful as its progress.

QA will track the validation status of each business topic alongside its test coverage, so the project can see where testing is running ahead of business confirmation.

A topic that is fully tested but not business-validated is reported as such — tested against an unconfirmed basis — and not as complete.

Where a business reviewer corrects a rule, QA revises the affected test cases and re-executes. The catalogue version is recorded against every execution so results can be attributed to the right baseline.

QA will not delay execution waiting for business validation, except for the 11 BUSINESS CONFIRMATION REQUIRED rules, whose cases cannot be given an expected result until answered.

## 6.6 QA observations on the catalogue itself

The following are QA's observations about the reference workbook, raised during analysis. They are recorded here as observations, not as business rules, and each needs an answer from the catalogue owner before the affected column can be used as a test oracle.

| # | Observation | Effect on testing | Owner |
| --- | --- | --- | --- |
| OBS-1 | The Read Me's Disposition key lists values that do not occur in the Business Rules sheet — Held (timed release), Released, Transfer, Charged back, Paid (advisory), Varies (see rule) — while “Run terminated”, which is used on 34 rules, is not in the key. The key's supporting narrative describes a payments and suspense facility (weekly cycle, charge-back, regional office) which does not correspond to the interface-file process the same Read Me describes under PURPOSE. | The Disposition column is used as an expected-result oracle in Section 14. Until the key is corrected, QA will rely on the four values actually present (Not applicable, Held, Run terminated, Discarded) and treat the Read Me key as superseded. BUSINESS CONFIRMATION REQUIRED. | Catalogue owner |
| OBS-2 | The Read Me describes a column named “Screen Field(s)” and explains when it is populated. The Business Rules sheet has no such column; the equivalent column is “Data Field(s)”, holding program field names. | Consistent with Section 5.3.1: the catalogue carries no user-interface information, because the process it records has no user interface. Noted only so the column is not searched for one. | Catalogue owner |
| OBS-3 | The Contradictions sheet records the source line range for BR-133 as 904-618 — an inverted range. | Minor. Affects only a reviewer's ability to locate the excerpt in the original if the reconstruction is disputed. | Catalogue owner |
| OBS-4 | 8 error codes are recorded with the scheme “Cited by a rule” and the note that no definition for them was located in the analysed source. | No firm expected meaning can be asserted for these codes. Cases citing them assert that the code is raised, not what it means. BUSINESS CONFIRMATION REQUIRED. | Catalogue owner / Business |
| OBS-5 | Previous ID and Java Ref are populated on 329 of 533 rules. | 204 rules have no recorded link to a prior identifier or target reference. Traceability for those rules runs through BR-nnn only. Not a blocker; noted so the RTM's provenance columns are not misread as incomplete work. | Catalogue owner |

# 7. Test Levels and Test Types

Only levels and types supported by the supplied process and workbook are included. Performance, security, accessibility and compatibility testing are not included, because no supplied reference states a target for them — see Section 4.3.

## 7.1 Test levels

| Level | In this project | Owner |
| --- | --- | --- |
| Unit | Out of QA scope. QA reviews developer unit coverage as a Phase 6 entry input. | Developer |
| Integration | In scope. Verifies handover between stages — validation to the organisation and appointment services, extract to comparison, comparison to master update. | QA Tester |
| System | In scope. The primary level. Verifies the deployed application on Dev UI against the catalogued rules. | QA Tester |
| End-to-end | In scope. A full daily cycle from interface file intake through to master update. | QA Tester / QA Lead |
| Acceptance | Business acceptance is a business activity. QA supports it by supplying results and evidence; QA does not sign business acceptance. | Business / SME |

## 7.2 Functional testing

Verifies that each rule's Condition / Trigger produces its recorded Business Outcome. This is the largest single body of work and covers all 522 Established rules. Positive path first, then the negative and boundary variants in Sections 7.4 and 7.5.

## 7.3 Business rule testing

The defining test type for this project. Each rule is verified on its own terms, with its own expected result taken verbatim from the catalogue. Business rule testing differs from general functional testing here in three ways:

The oracle is the catalogue, not a specification — so every expected result carries its BR-nnn citation and is auditable back to a source excerpt.

Rules interact. A refused contra header suppresses the whole bundle beneath it (BR-019), so a firm-level rule cannot be tested in isolation from the bundle it sits in; scenario design must establish a clean bundle before exercising a rule inside it.

Some rules are about what does not happen — a change not detected, a section not compared, a record set aside. These need explicit negative assertions, since an application that does nothing at all would otherwise pass them.

## 7.4 Negative testing

Verifies the refusal paths. The catalogue is unusually rich in these: 263 rules cite an error or message code, and the refusal schemes cover contra header, first firm, subsequent firm, producer and producer profile. Negative testing confirms that an invalid record is refused, refused for the right reason, reported with the right code, and given the right disposition.

## 7.5 Boundary and validation testing

164 rules state a value or threshold. Each becomes a boundary set: the value itself, one either side where the type allows, and the empty or absent case. Worked examples taken from the catalogue:

| Rule | Stated value or threshold | Boundary set |
| --- | --- | --- |
| BR-001 | The parameter area is eighteen positions; the date-check indicator permits Y or N; the processing indicator permits N for a normal run or R for a restart. | Length 17, 18, 19. Date-check indicator Y, N, blank, other. Processing indicator N, R, blank, other. Each combination of the three must be exercised for presence as well as value, since the run refuses to start unless all three are present and recognised. |
| BR-021 | Thirteen codes in the first-firm range, seventeen in the subsequent-firm range, covering the same subjects. | Each subject exercised twice — once with the firm first in its bundle, once with it subsequent — to confirm which code range is used. BUSINESS CONFIRMATION REQUIRED: the correct expected code cannot be stated until the question is answered. |
| Coded-value rules | Permitted values held in a shared code-decode table rather than in the programs (per the Reference Data topic). | A permitted value, a value absent from the table, a blank, and a value whose case or padding differs. Because the permitted set is data rather than code, the reference data version must be recorded with the result. |

## 7.6 Error handling testing

Two-directional, per Section 6.2. For each of the 84 code entries: the condition that should raise it does; conditions that should not raise it do not. Additionally, the error report itself is verified — the catalogue records that a refused record is reported with the business identity of what was refused, not merely with a code (BR-010), and that a refusal code is reported with its business description taken from a maintained description file rather than from the program (BR-011).

## 7.7 Data validation testing

Verifies what was actually written, amended, suppressed or left untouched. Covers the Validation - Table Integrity topic (71 rules — the largest in the catalogue), which concerns the outcome of database operations, and the Master Image Service topic (30 rules), which concerns the record image constructed for the master. Verification route for much of this is TBD (Section 5.3.1), since these outcomes are unlikely to be visible in a UI.

## 7.8 Integration testing

Verifies the handovers. The catalogue records service return codes passed from the organisation and appointment services back to the driver (Validation - Called Service Outcome, 8 rules), and the extract-to-comparison-to-master-update chain (Validation - Activity Extraction, Validation - Comparison Fields, Validation - Master Action Routing). Integration testing confirms a failure in one stage is correctly reported to and acted on by the next.

## 7.9 End-to-end testing

A complete daily cycle: interface file received and controlled, records validated and applied, activity extracted, current image compared against the master, changes applied to the master, outputs produced. E2E scenarios are deliberately few and deliberately realistic — their purpose is to catch what isolated rule tests cannot, particularly ordering and bundle-suppression effects.

## 7.10 Regression testing

Run on every build that changes previously tested behaviour, and on closure of every defect. The regression set is built up from automated cases as they pass, prioritised by the risk basis in Section 8.4. Rules touched by an answered open question are added to the regression set for the remainder of the project, since their expected result has changed at least once.

## 7.11 Smoke testing

A short suite executed at Phase 6 on every Dev UI deployment, before any other execution. Its purpose is to accept or reject the build, not to find defects. A failed smoke test rejects the build. Contents TBD — to be defined once the Dev UI's entry points are known.

## 7.12 Sanity testing

A narrow check after a defect fix or a configuration change, confirming the specific area works before committing to a full regression run. Distinct from retest: sanity checks the area, retest checks the specific defect.

## 7.13 Automation testing

Playwright TypeScript scripts, converted from approved test cases by Claude and reviewed by QA. The scripts drive the Dev UI only as a harness: they start a processing run and then read the resulting UI Reports. **No script asserts user-interface behaviour**, because the catalogue records none. Every assertion is on report content or on resulting data. Applies to report-observable cases; data-observable cases are verified by data assertion, and are automated only where QA has a supported means of reading the data store. Detailed in Section 10.

# 8. Test Case Design Strategy

Test cases are derived from business rules by a fixed, traceable chain. Every link in the chain is recorded, so that any execution result can be traced back to the rule it verifies and any rule can be traced forward to the evidence that it was verified.

## 8.1 The derivation chain

Business Rule   (BR-nnn, from the catalogue)

|

v

Test Scenario   (grouped by Business Topic)

|

v

Test Case       (positive / negative / boundary)

|

v

Test Data       (versioned set that reaches the trigger)

|

v

Expected Result (from Business Outcome + Disposition + Error Code)

|

v

Execution Result(Pass / Fail / Blocked / Not Executed / Observed)

|

v

Defect          (raised on Fail, carrying the BR-nnn reference)

## 8.2 How each catalogue column is used

| Catalogue column | Becomes | Note |
| --- | --- | --- |
| Rule ID | Test case traceability key | Carried in the case, the script, the defect and the RTM. |
| Business Topic | Test scenario grouping | 53 topics; also the unit for coverage reconciliation. |
| Business Rule | Scenario / case title and intent | Stated in business language, so it is readable by an SME reviewer without translation. |
| Condition / Trigger | Test precondition and steps | The catalogue states these to stand on their own, so they translate directly into setup steps. |
| Business Outcome | Expected result — narrative | Taken verbatim. Never paraphrased in a way that changes its meaning. |
| Values / Thresholds | Boundary values | 164 rules. Drives the boundary set in Section 7.5. |
| Error / Message Code | Expected result — code assertion | 263 rules. Asserted within its numbering scheme. |
| Disposition | Expected result — outcome assertion | One of Not applicable, Held, Run terminated, Discarded. See OBS-1. |
| Confidence | Case classification | E → pass/fail case. C → behaviour-documenting case marked BUSINESS CONFIRMATION REQUIRED. |
| Data Field(s) | Fields to set and assert | 510 rules name at least one field. |
| Source Program / Lines / Excerpt | Not used in test design | Consulted only to settle a disputed reconstruction. QA does not design tests from source code. |

## 8.3 Case types per rule

| Type | When written | Expected result source |
| --- | --- | --- |
| Positive | For every rule. The trigger condition is satisfied in the way the rule contemplates. | Business Outcome for the satisfied path. |
| Negative | For every rule with a refusal path — all 263 code-bearing rules and every rule whose Disposition is Held, Run terminated or Discarded. | Business Outcome plus the specific Error / Message Code plus the Disposition. |
| Boundary | For the 164 rules stating a value or threshold, and for every rule concerning presence, absence, length or a permitted set. | Values / Thresholds, exercised at, either side of, and outside the stated bound. |
| Interaction | Where a rule's outcome depends on another rule having fired — most importantly bundle suppression (BR-019) and the parent/child relationship rules. | The combined Business Outcome of both rules. Designed explicitly, not left to chance. |
| Behaviour-documenting | For the 11 BUSINESS CONFIRMATION REQUIRED rules only. | None. The case records what happened. No Pass or Fail is assigned. |
| Negative control | For every automated script (Section 10.5). | The script must fail when fed data that violates the rule. Confirms the assertion is real. |

## 8.4 Prioritisation

Priority is assigned at Phase 3 and drives execution order and regression set membership. It is based on what the catalogue records about the consequence of the rule failing, not on convenience.

| Priority | Basis | Indicative population |
| --- | --- | --- |
| P1 — Critical | The rule stops the run, or its failure would let bad data reach the master undetected. Includes every rule with Disposition “Run terminated” and the change-detection rules whose failure means a change is silently not carried. | 34 rules with Run terminated, plus the comparison and master-routing topics. |
| P2 — High | The rule refuses a record or holds it. Failure means a record is wrongly accepted or wrongly rejected. Includes the code-bearing refusal rules. | 232 rules with Disposition “Held”, and the 263 code-bearing rules. |
| P3 — Medium | The rule governs derivation, routing or record construction without directly deciding a record's fate. | Much of Master Image Service and Identifier Generation. |
| P4 — Low | The rule governs presentation, navigation or accountability. | Part of the 256 rules with Disposition “Not applicable”. |

## 8.5 Test case content standard

Every test case carries, as mandatory fields: Test Case ID; BR-nnn reference; Business Topic; title; priority; verification route (report-observable / data-observable / neither); preconditions; test data reference and version; steps; expected result stated across all four dimensions (business outcome, disposition, error code, data effect); automation eligibility; and the BUSINESS CONFIRMATION REQUIRED flag where it applies. A case missing any mandatory field does not pass review.

## 8.6 Review gates

| Gate | Reviewer | Checks |
| --- | --- | --- |
| Peer review | Another QA Tester | Steps are executable; expected result matches the cited rule; data reference is real. |
| QA Lead review | QA Lead | Coverage of the rule is adequate; priority is right; BUSINESS CONFIRMATION REQUIRED flags are correct; no assumption has been written in as a requirement. |
| SME review | Business / SME | The expected result is what the business recognises. Applies to business-facing cases; not required for internal integrity cases. |

# 9. Test Data Strategy

## 9.1 Identifying data requirements

Data requirements are derived from the catalogue, not invented. For each test case, QA reads the rule's Data Field(s) column (populated on 510 of 533 rules) to establish which fields must be set, and the Values / Thresholds column (populated on 164) to establish what they must be set to. Where a rule depends on reference data — the permitted values held in the shared code-decode table — the required reference entries are identified and their version recorded.

## 9.2 Data categories

| Category | Purpose | Derived from |
| --- | --- | --- |
| Positive | Satisfies the rule's condition in the way the rule contemplates; the record should be accepted and processed. | Condition / Trigger, with all dependent fields valid. |
| Negative / invalid | Violates the rule so the refusal path is taken. One data set per distinct refusal reason, so that the specific error code can be asserted. | The 263 code-bearing rules; each code needs its own violating set. |
| Boundary | Exercises the stated value or threshold at, either side of, and outside its bound; plus empty and absent cases. | The 164 rules stating a value or threshold. |
| Structural / multi-record | Reaches conditions that only arise from record relationships — a contra header with a dependent bundle, a first firm versus a subsequent firm, a prior image paired with a changed current image. | Bundle rules (BR-019), first/subsequent firm rules (BR-021), and the comparison topics. |
| Reference / code-decode | The permitted value sets the validation rules read. | Reference Data topic. Version recorded with every result. |
| Volume | Only as needed to exercise a rule about counts or sequence. Not performance data. | Record Structure and Sequence topic. |

## 9.3 Required combinations

Some rules cannot be reached by a single record. These combinations are designed explicitly at Phase 5 rather than being left to emerge:

Bundle suppression — a refused contra header with valid firm, producer and producer-profile records beneath it, to confirm the whole bundle is set aside (BR-019) and that the dependent records are reported under skip reason 002 (parent record already in error) rather than refused on their own merits.

First versus subsequent firm — the same fault on the same field, in both positions, to establish which code range is used (BR-021, BUSINESS CONFIRMATION REQUIRED).

Prior image and current image pairs — for the 54 Validation - Comparison Fields rules, a stored image differing from the incoming image in exactly one field, so the comparison can be asserted to detect a change on that field and on no other.

New versus modified — a node with no existing master record (new) and one with an existing record (modified), since the two drive different downstream paths.

Multi-action activity records — records that satisfy more than one of the four master actions, to document the behaviour recorded under BR-062 (BUSINESS CONFIRMATION REQUIRED).

## 9.4 Preparation, ownership and reset

| Aspect | Approach |
| --- | --- |
| Preparation method | TBD — depends on how the Dev UI accepts data. Options are UI entry, file load, or direct data store seeding. To be agreed with Development at Phase 5 entry. |
| Ownership | QA Tester owns the test data sets. The QA Lead approves them. Development / DBA provides access and the reset mechanism. |
| Versioning | Every data set is versioned. The version is recorded against every execution result, so a result can be reproduced. |
| Reset and cleanup | A documented reset returns the environment to a known state before a regression run. Required because comparison rules depend on the stored prior image — an un-reset environment silently changes the expected result of every comparison case. Mechanism TBD. |
| Isolation | Where the environment is shared, data sets are namespaced so concurrent testers do not disturb each other's prior images. Mechanism TBD. |
| Validation of the data itself | Before a data set is used, QA confirms it actually reaches the intended trigger. A negative case whose data is valid by accident passes for the wrong reason — this is the most common silent failure in rule testing. |

## 9.5 Data governance

Mandatory. No production data and no personal data is used at any stage of this test effort. All test data is synthetic. The Business Rules Catalogue itself contains no personal data — its Read Me records that where source code contained an identifier, name, address or policy number it was replaced with [REDACTED] — and QA will maintain that standard in every artefact it produces, including test data, defect evidence, screen captures and exported reports. Any evidence capture that would include real data is redacted before it is attached.

# 10. Automation Strategy

Approved test cases are converted to TypeScript by Claude and executed with Playwright, per Step 4 of the QA Process. The strategy below defines how that is done safely.

Governing principle. AI-generated scripts are drafts. They are not assumed correct, not assumed complete, and not executed on the strength of their generation. Every script passes a recorded human QA review against its source test case before it enters the executable suite, and every script must demonstrate that it fails when it should. An unreviewed green test is worse than no test, because it reports coverage that does not exist.

## 10.1 Test case preparation

Only cases meeting all of the following are eligible for conversion:

Approved at Phase 3 — peer-reviewed, QA Lead approved, and SME-reviewed where business-facing.

Classified report-observable at Phase 1 (Section 5.3.1). Data-observable cases are automated only where a supported means of reading the data store exists; otherwise they are verified manually.

Carrying an unambiguous expected result across all four dimensions.

Bound to a versioned test data set.

Not a BUSINESS CONFIRMATION REQUIRED behaviour-documenting case — these are executed manually so a human observes and records the behaviour rather than a script asserting a guess.

The conversion input given to Claude is standardised: the test case in full, its BR-nnn reference and the catalogued expected result verbatim, the data reference, the run-trigger and report page objects, and the project's Playwright conventions. Supplying the catalogued expected result verbatim matters — a paraphrased expectation is where meaning is most often lost.

## 10.2 Conversion to TypeScript

Claude produces a first-draft Playwright spec in TypeScript per test case.

Each spec carries its BR-nnn reference and Test Case ID in a header comment and in the test title, so a failure in the report identifies the rule without a lookup.

Specs follow one shape: trigger the run, wait for it to complete, read the report, assert on its content. The trigger and the wait are shared fixtures; only the assertion differs between specs.

No test data is embedded in a spec; data is referenced from the Phase 5 sets.

Generated specs are committed to a review branch, never directly to the executable suite.

## 10.3 Human QA review — the mandatory gate

Every generated script is reviewed by a named QA reviewer who is not the person who ran the generation. The review is recorded and the reviewer named. The checklist:

| # | Check | Why it matters |
| --- | --- | --- |
| 1 | The script tests the case it claims to test, and the whole of it. | A generated script may cover the happy path and silently drop a boundary variant the case required. |
| 2 | Assertions assert the **catalogued** expected result, not a weaker proxy. | Asserting that “an error appeared” passes against an application raising the wrong code. The specific code, within its scheme, must be asserted. |
| 3 | All four expected-result dimensions are asserted where applicable — outcome, disposition, error code, data effect. | Partial assertion is the most common defect in generated tests. |
| 4 | Negative assertions are present where the rule is about something **not** happening. | A rule stating that a change is not detected, or a record is set aside, needs an explicit assertion of absence. |
| 5 | The script asserts on report content or data, **never on screen behaviour**. | The catalogue records no UI rule, so a screen assertion tests something no rule requires and will break on cosmetic change. |
| 5a | Run-trigger and report locators are real, validated against the live Dev UI, and stable. | A generated locator may be plausible and wrong, or may match by accident. |
| 5b | The script waits for the run to actually complete before reading the report. | The single largest source of false passes in this design: an empty or stale report read too early asserts nothing. |
| 6 | No hard-coded data, credentials, URLs or environment values. | Breaks reproducibility and portability; credentials must never be committed. |
| 7 | No unconditional waits, and no assertion that can pass on a partially loaded page. | Source of flakiness that later erodes trust in the whole suite. |
| 8 | No test depends on another test's leftover state unless that dependency is explicit. | Comparison rules are especially exposed to this, since they read a stored prior image. |
| 9 | The script is traceable — BR-nnn and Test Case ID present. | Required for the RTM and for defect traceability. |
| 10 | The script fails its negative control. | Section 10.5. |

A script failing review is returned for correction. Persistent failure of the same check across generated scripts is fed back into the conversion input as a standing instruction, so the same defect is not re-reviewed indefinitely.

## 10.4 Run orchestration, locators and wait strategy

Because the UI is a harness rather than a test target, the locator surface is small — the controls that start a run, and the elements of the report that carry the result. It is nonetheless the part of the suite most able to produce a silent false pass, so it is specified explicitly.

Run trigger — how a processing run is started from the Dev UI, and with which parameters and data set. Mechanism TBD.

Completion wait — how a script knows the run has finished rather than merely started. A fixed delay is not acceptable. A determinate signal is required — a status the report exposes, or a completion indicator. Mechanism TBD; this is dependency D3.

Report locators — held in page objects, one definition per element, covering the S3 Frame and the refusal, skip and activity reporting the catalogue describes.

Preference order: stable test attributes, then accessible role and name, then text, then structural selectors as a last resort. Structural selectors are flagged as maintenance risk.

Where the Dev UI lacks stable identifiers on the report, QA raises a request to Development to add test attributes rather than building the suite on brittle selectors. Whether this is agreed is TBD.

No page objects are built for application screens beyond the trigger and the report, since nothing there is under test.

## 10.5 Negative control

Before a script joins the executable suite it must be shown to fail when it should. The reviewer runs it against data that violates the rule (for a positive case) or satisfies it (for a negative case) and confirms the script reports a failure. A script that passes both ways asserts nothing and is rejected. The negative control result is recorded per script.

## 10.6 Test data handling in scripts

Data is referenced by set and version, never embedded.

Each spec declares the data state it requires and the state it leaves behind.

Specs that mutate stored state — anything touching the master image or the prior image — declare it, so the runner can order or isolate them.

No credentials or environment values in source; supplied through configuration. Values TBD.

## 10.7 Execution

Executed against an accepted Dev UI build only (Phase 6 exit).

Smoke suite first; full or targeted suite thereafter.

Run identifier, build identifier, data set version and catalogue version recorded for every run.

Trigger mechanism (manual, scheduled or CI) — TBD.

## 10.8 Result capture and reporting

Playwright's own artefacts — traces, screenshots on failure, videos where configured — retained as evidence.

Results surface on the UI Reports and are verified through the S3 Frame at Phase 7 (Section 13).

A script result is not accepted as a validation outcome until Phase 8 has compared it against the catalogued expected result. A green script and a validated rule are not the same thing.

## 10.9 Maintenance

| Trigger | Action |
| --- | --- |
| Report or trigger-screen change | Update the page object. Re-run the affected suite. Re-validate locators. Cosmetic change elsewhere in the UI needs no action, since nothing asserts on it. |
| Rule change or open question answered | Revise the test case first, then regenerate or amend the script, then re-review. Never amend a script without amending its source case — the case is the record. |
| Flaky script | Quarantine immediately so it stops polluting the signal; investigate; fix or replace. A flaky test in the regression set is a defect in the test asset and is logged as one. |
| Catalogue version change | Re-reconcile affected cases against the new version and record the new catalogue version against subsequent results. |
| Recurring generation defect | Update the standing conversion instructions so the defect stops being produced. |

# 11. Environment Strategy

Execution is against the Dev UI environment shown at Step 6 of the QA Process. No supplied reference describes that environment, so nearly every particular below is TBD and must be settled with Development before Phase 6. They are listed in full so that none is overlooked.

## 11.1 Environments

| Environment | Purpose | Data | Access |
| --- | --- | --- | --- |
| Dev UI | QA test execution — the only environment in scope for this plan. | Synthetic test data (Section 9). No production or personal data. | TBD |
| Local | Script development and report-locator validation by Automation / Technical QA. | Synthetic subset | TBD |
| Other environments | None in scope. Any promotion beyond Dev UI is outside this plan. | — | — |

## 11.2 Environment requirements

| Requirement | Detail | Status |
| --- | --- | --- |
| Build and deployment | Who deploys, how often, and how a build is identified to QA. | TBD |
| Build identifier | Every deployment must carry an identifier QA can record against results. | TBD — required before Phase 6 |
| Release note | What changed in the build, so QA can select the regression set. | TBD |
| Application availability | Expected uptime and a notification route when the environment goes down. | TBD |
| Test accounts and access | Accounts, roles and permissions QA needs. Credentials are never recorded in this document or in source control. | TBD |
| Browser requirements | Which browsers and versions the Dev UI supports and which Playwright targets. | TBD |
| Dependencies | Any upstream or downstream system the Dev UI depends on, and its availability. | TBD |
| Configuration | Environment-specific settings that affect behaviour, including the reference code-decode data and its version. | TBD |
| Data availability | How test data is loaded, refreshed and reset (Section 9.4). | TBD |
| Reporting access | How QA reaches the UI Reports and the S3 Frame (Section 13). | TBD |
| Logging and diagnostics | What QA can see when a test fails, beyond the UI. | TBD |
| Isolation | Whether the environment is shared, and how concurrent testers avoid disturbing each other's stored prior images. | TBD |

Dependency. The TBD items above are not cosmetic gaps. Phase 6 cannot be entered without a build identifier and QA access; Phase 7 cannot be entered without reporting access; and Section 9's reset requirement cannot be met without a data reset mechanism. These are tracked as dependencies D1–D4 in Section 23.

# 12. Execution Strategy

## 12.1 Preparation

Confirm the build is accepted (Phase 6 exit) and record its identifier.

Confirm test data is loaded at the correct version and the environment has been reset where the run requires a known starting state.

Select the run scope: full, topic-targeted, regression, or defect retest.

Record the expected inventory of cases for the run — needed for the Phase 7 reconciliation.

Record the catalogue version the run's expected results are drawn from.

## 12.2 Execution

Smoke suite first. A smoke failure stops the run and rejects the build.

Automated report-observable cases via Playwright — trigger the run, wait for completion, read the report. Data-observable and unrouted cases per their agreed verification route.

Manual execution for BUSINESS CONFIRMATION REQUIRED behaviour-documenting cases and for any case not automatable.

Execution order respects declared data dependencies, particularly for comparison cases reading a stored prior image.

No case is executed against an unaccepted build.

## 12.3 Actual versus expected comparison

Performed at Phase 8 across all four dimensions (Section 14). The comparison is against the catalogued expected result, not against a previous run's output — a previous run may itself have been wrong.

## 12.4 Status definitions

| Status | Meaning | Required action |
| --- | --- | --- |
| Pass | Actual matches expected across every applicable dimension. | Record evidence. Add to the regression set. |
| Fail | Actual differs from expected on at least one dimension. | Raise exactly one defect with the BR-nnn reference and evidence. |
| Blocked | The case could not be executed — environment down, dependency missing, or an unanswered BUSINESS CONFIRMATION REQUIRED question means no expected result can be stated. | Record the blocking reason and its owner. Blocked is not a Fail and must not be reported as one. |
| Not Executed | In scope but not yet run. | Must be zero, or formally deferred with a reason, before Phase 10. |
| Observed | A BUSINESS CONFIRMATION REQUIRED case executed to document behaviour. | Record observed behaviour. No Pass or Fail. Report separately. |
| Deferred | Formally removed from this cycle by a minuted decision. | Record the decision, the approver and the date. |

## 12.5 Evidence collection

Evidence is captured at execution time, not reconstructed afterwards. The standard evidence pack per executed case: run identifier, build identifier, data set version, catalogue version, timestamp, Playwright trace or manual screen capture, the S3 Frame / UI Reports view for the run, and the data state before and after where the rule concerns a data effect. All evidence is checked for personal data before storage (Section 9.5).

## 12.6 Retest and regression

Retest — the specific failing case is re-executed against the build containing the fix. A defect is never closed without a passing retest recorded against a named build.

Sanity — a narrow check of the surrounding area before committing to a full regression run.

Regression — the accumulated passing automated set, run on every build that changes tested behaviour and on closure of any defect classified Critical or High.

Rules whose expected result changed because an open question was answered are added to the regression set permanently for the remainder of the project.

## 12.7 Defect handling during execution

Execution does not stop for a defect unless it blocks further cases. Where a defect blocks a group of cases, those cases are marked Blocked with the blocking defect referenced, so the coverage position stays honest — a blocked case is visibly untested, whereas a skipped case silently disappears.

# 13. S3 Frame / UI Reports Validation

Scope of technical detail. No supplied reference defines what the S3 Frame is, how the UI Reports are produced or hosted, or how QA reaches them. This section defines what QA will verify and why. Every technical particular is marked TBD and must be settled with Development before Phase 7 is executed. Nothing about the underlying implementation is assumed here.

## 13.1 Why this step exists

Steps 7 and 8 of the QA Process are deliberately separate, and the distinction matters. Step 7 asks whether the **report is a faithful record of what was executed**. Step 8 asks whether **what was executed produced the right answer**. A report that shows 400 passes is worthless if 420 cases were submitted — the 20 missing cases are untested and invisible. Verifying the report before trusting its contents is what prevents a coverage claim resting on a reporting artefact.

## 13.2 What QA verifies

| # | Verification | Why | Status |
| --- | --- | --- | --- |
| V1 | The run appears on the UI Reports and is identifiable — run identifier, timestamp, build identifier, data set version. | Without run metadata a result cannot be attributed to a build or reproduced. | Fields TBD |
| V2 | **Reconciliation of counts** — cases submitted equals cases reported; no case missing, no case duplicated. | The single most important check in this phase. A missing case is a silent coverage gap. | Method TBD |
| V3 | Each case's reported status matches its actual execution outcome. | Catches a reporting layer that mis-maps or loses statuses. | Method TBD |
| V4 | Failures are reported with enough detail to act on — which case, which assertion, which rule. | A failure reported without its BR-nnn reference cannot be triaged efficiently. | Format TBD |
| V5 | The S3 Frame renders and is readable, and its content is consistent with the rest of the report. | The QA Process names this frame specifically, so it is treated as a first-class verification target. | Definition TBD |
| V6 | Evidence artefacts referenced by the report — traces, screenshots — are present and retrievable. | Evidence referenced but not retrievable is not evidence. | Retention TBD |
| V7 | The report is stable — re-opening it returns the same result for the same run. | A report that changes on refresh cannot support a sign-off. | Method TBD |
| V8 | No personal data appears anywhere in the report or its attachments. | Governance requirement (Section 9.5). | Applies unconditionally |

## 13.3 How QA compares execution results with the UI Reports

The comparison is made against an inventory prepared **before** the run, not derived from the report afterwards. Deriving the expected inventory from the report is circular and cannot detect a missing case.

| Step | Activity |
| --- | --- |
| 1 | Before execution, record the expected inventory: every Test Case ID in the run's scope, with its BR-nnn reference. |
| 2 | Execute the run and record the run identifier. |
| 3 | Open the UI Reports and locate the S3 Frame for that run identifier. |
| 4 | Extract the reported case list. |
| 5 | Reconcile against the pre-run inventory in both directions — reported-but-not-expected as well as expected-but-not-reported. |
| 6 | For a sample of cases across statuses, confirm the reported status matches the actual outcome observed in the Playwright artefacts. Sample size TBD; all failures are checked, not sampled. |
| 7 | Confirm the run metadata is present and correct. |
| 8 | Capture evidence (Section 13.5). |
| 9 | Record any discrepancy (Section 13.4). |

## 13.4 Recording discrepancies

A discrepancy between execution and report is a defect **in the reporting mechanism**, not in the application under test. It is logged distinctly, because conflating the two corrupts the application defect metrics and sends the wrong team to investigate.

| Discrepancy | Classification | Action |
| --- | --- | --- |
| Case executed but absent from the report | Reporting defect — Critical | Stop accepting results from that run for coverage purposes until resolved. The run's coverage claim is unsafe. |
| Case in the report but not executed | Reporting defect — Critical | As above. |
| Reported status differs from actual outcome | Reporting defect — High | Determine direction. A pass reported for a failed case is the more serious. |
| S3 Frame does not render or is unreadable | Reporting defect — High | Phase 7 cannot complete. Escalate to Development. |
| Run metadata missing or wrong | Reporting defect — Medium | Results cannot be attributed to a build. Record manually as an interim measure and raise the defect. |
| Evidence referenced but not retrievable | Reporting defect — Medium | Raise; capture evidence manually for the affected cases. |
| Personal data visible in the report | Governance breach — Critical | Escalate immediately to the QA Lead and Project Manager. Do not distribute the report. |

## 13.5 Evidence to capture

Screen capture of the S3 Frame showing the run identifier and the summary counts.

Exported or saved copy of the report for the run, where export is available (TBD).

The reconciliation sheet — pre-run inventory against reported list, with the variance explicitly stated.

Screen captures of every reported failure, showing the case, the assertion and the rule reference.

The run metadata record: run identifier, build identifier, data set version, catalogue version, timestamp.

All captures checked for personal data before storage.

## 13.6 Open items for Development

| # | Question | Needed by |
| --- | --- | --- |
| S3-1 | What is the S3 Frame, and what does it contain? | Before Phase 7 |
| S3-2 | How are the UI Reports generated, and from what source? | Before Phase 7 |
| S3-3 | How does QA access the UI Reports, and with what permissions? | Before Phase 7 |
| S3-4 | Is a machine-readable export available for reconciliation, or is it visual only? | Before Phase 7 |
| S3-5 | How long are reports and their evidence artefacts retained? | Before Phase 7 |
| S3-6 | Does the report carry the build identifier and data set version, or must QA record them separately? | Before Phase 6 |
| S3-7 | Can the report be correlated to BR-nnn, or only to Test Case ID? | Before Phase 4 |

# 14. Output Validation

Output validation determines whether the application produced the result the catalogue records. It is performed against four dimensions, and a case passes only when every applicable dimension matches. Validating one dimension and inferring the rest is the principal way rule testing gives false assurance.

## 14.1 The four dimensions

| Dimension | Source of the expected value | What is checked |
| --- | --- | --- |
| Business outcome | Business Outcome column (all 533 rules) | The narrative outcome occurred: the record was accepted, refused, held, set aside, routed, or the run stopped, exactly as recorded. |
| Disposition | Disposition column — Not applicable (256), Held (232), Run terminated (34), Discarded (11) | The transaction's fate matches. Where the Business Outcome states nuance beyond the label, the nuance is checked too, per the catalogue's own instruction that the controlled value is a filter and the nuance lives in the outcome. |
| Error / message code | Error / Message Code column (263 rules), resolved through the Error Codes sheet | The **specific** code was raised, within its numbering scheme, and no other code was raised in its place. For the 8 codes with no located definition, that the code is raised is asserted; its meaning is not. |
| Data effect | Data Field(s) column (510 rules) plus the Business Outcome | What was written, amended, suppressed or left untouched. Includes explicit assertion of **absence** where the rule is about something not happening. |

## 14.2 Validating actual against expected

Expected results are taken from the catalogue at the recorded catalogue version. They are not taken from a previous run, a developer's description, or the application's own behaviour.

Where a rule names fields, the assertion is on those fields specifically. An assertion that “the record was updated” does not verify a rule about one field.

Where a rule is about a change not being detected or a record not being processed, the absence is asserted directly.

Where the actual result is ambiguous, the case is marked Blocked and escalated to the QA Lead rather than resolved by the tester's judgement.

## 14.3 Validating business outcomes

For rules whose outcome is business-facing — a firm accepted, an appointment established, a producer refused, a bundle set aside — the outcome is validated as the business would recognise it, in the language the catalogue uses. Where a business-facing outcome is disputed between QA and Development, the SME adjudicates, not the developer and not the tester.

## 14.4 Validating error messages and codes

The code raised is the code cited by the rule, read within its numbering scheme (Section 6.2).

The code is accompanied by its business description, taken from the maintained description file rather than the program (BR-011).

The refusal identifies the business identity of what was refused, not merely a code (BR-010).

Refused records, records set aside because an earlier record in their bundle failed, and failures reported by a called service are reported separately and not collapsed into one description of failure (BR-010, BR-019, BR-082).

Negative direction: conditions that should not raise the code do not raise it.

## 14.5 Validating data changes

Data state is captured before and after execution for every case with a data effect.

For comparison rules (54 in Validation - Comparison Fields, plus Old and New Comparison), the assertion is that a change was detected on the field the rule names and on no other field — over-detection is as much a defect as under-detection.

For master update rules, the action taken (add, amend, remove, key change) is asserted, along with the resulting record state.

For rules about suppression, that nothing was written is asserted explicitly.

## 14.6 Validating the run itself

No business rule in the catalogue describes user-interface behaviour, so nothing on screen is validated as a rule outcome. What is validated at this step is that the run the UI started is the run whose output is being read: the run completed rather than merely launched; it ran against the intended build and data set version; and its reports belong to that run and not to a previous one. A result read from a stale or partial report is discarded, not recorded — this is the failure mode this design is most exposed to. Where a report shows a summary aggregating several rules, the summary is not accepted as evidence for an individual rule unless that rule's own effect is separately visible.

## 14.7 Validating reports and outputs

The catalogue records outputs under Business Outputs, History and Change Control, and the refusal reporting rules. Where a rule's outcome is an entry in a report, the report entry is the expected result and is validated as such — content, code, description and business identity. Report validation at this step is distinct from the Phase 7 verification that the **test** report is faithful (Section 13).

## 14.8 Recording the outcome

Every validated case receives a status per Section 12.4 and is written back to the RTM. BUSINESS CONFIRMATION REQUIRED cases receive “Observed” with the behaviour recorded in full — precisely enough that the business can answer the open question from the record without re-running the test.

# 15. Defect Management

## 15.1 Identification and classification of the failure

Before a defect is raised, QA establishes what kind of failure it is. Raising all four kinds against Development wastes their time and corrupts the metrics.

| Kind | Definition | Routed to |
| --- | --- | --- |
| Application defect | The application does not do what the catalogue records the rule as doing. | Development |
| Test asset defect | The script, data or expected result is wrong; the application is correct. | QA — logged and tracked, but reported separately from application defects. |
| Catalogue defect | The rule as recorded does not match the source excerpt cited beside it. | Catalogue owner. Not a Development defect. |
| Reporting defect | Execution and report disagree (Section 13.4). | Development — reporting mechanism. |
| Undecidable | The expected result cannot be stated because the rule is BUSINESS CONFIRMATION REQUIRED. | Not a defect. Recorded as Observed and escalated as an open question. |

## 15.2 Defect logging — mandatory fields

| Field | Requirement |
| --- | --- |
| Defect ID | Unique, assigned by the tracking tool. Tool TBD. |
| Title | One line stating the observed wrong behaviour, not the suspected cause. |
| Business Rule reference | **Mandatory.** The BR-nnn identifier. A defect without one cannot be traced to a requirement and will be rejected at triage. |
| Business Topic | From the catalogue, for grouping and ownership. |
| Test Case ID | **Mandatory.** The case that found it. |
| Steps to reproduce | Numbered, complete, starting from a stated environment and data state. A defect that cannot be reproduced from its own record is incomplete. |
| Test data | Data set identifier and version used. |
| Expected result | Quoted from the catalogue, with the BR-nnn citation. Not paraphrased. |
| Actual result | What happened, across all four dimensions of Section 14.1. |
| Evidence | Playwright trace or screen capture, S3 Frame view, data state before and after. Checked for personal data before attaching. |
| Environment | Dev UI, with build identifier and configuration. |
| Catalogue version | The version the expected result was drawn from. |
| Severity / Priority | Per Section 15.3. |
| Failure kind | Per Section 15.1. |
| Raised by / date | Named tester and date. |

## 15.3 Severity and priority

Severity is QA's assessment of impact and is set by QA. Priority is the project's decision on order of fix and is agreed at triage. They are set independently — a cosmetic defect on a demo path can be high priority and low severity.

| Level | Label | Definition (severity) |
| --- | --- | --- |
| S1 | Critical | A rule that stops the run, or protects the master, does not work — bad data can reach the master, or a run that failed reports success. Includes any failure of a rule with Disposition “Run terminated”. Blocks release. |
| S2 | High | A record is wrongly accepted or wrongly refused, or refused with the wrong code, or a change is not detected. Core business behaviour is wrong. No acceptable workaround. |
| S3 | Medium | Behaviour is wrong but contained — a derivation, routing or record-construction rule fails without directly deciding a record's fate; or a workaround exists. |
| S4 | Low | Presentation, navigation, wording or accountability. No effect on a record's fate. |

| Priority | Meaning |
| --- | --- |
| P1 — Immediate | Fix now; blocks test execution or release. |
| P2 — High | Fix in the current cycle. |
| P3 — Medium | Fix before completion, scheduling permitting. |
| P4 — Low | Fix if capacity allows; may be deferred with agreement. |

## 15.4 Defect lifecycle

New  ->  Triaged  ->  Assigned  ->  In Progress  ->  Fixed  ->  Retest  ->  Closed

|

v

Reopened

| State | Entry condition | Owner |
| --- | --- | --- |
| New | Raised with all mandatory fields. | QA Tester |
| Triaged | Severity confirmed, priority agreed, failure kind confirmed, ownership assigned. | QA Lead + Development Lead |
| Assigned | Accepted by a named developer. | Development |
| In Progress | Work started. | Development |
| Fixed | Fix available in a named build. | Development |
| Retest | Build deployed to Dev UI and accepted at Phase 6. | QA Tester |
| Closed | Retest passes **and** the associated regression set passes. | QA Tester |
| Reopened | Retest fails, or the defect recurs. Reopened, never raised again as a new defect. | QA Tester |
| Rejected | Not a defect — application behaves as the catalogue records. Requires a stated reason and QA Lead agreement. | QA Lead |
| Deferred | Accepted as known, with a documented workaround and named approval. | Project Manager + Business Owner |

## 15.5 Triage

Regular triage attended by QA Lead, Development Lead and, where a business outcome is disputed, the SME.

Every new defect is triaged before it is worked, so that misrouted defects are caught early.

S1 defects are escalated immediately rather than waiting for the next triage.

A defect challenged as “as designed” is resolved against the catalogue, not against opinion. If the catalogue supports the application, the defect is rejected and the test case is corrected. If the catalogue and the source excerpt disagree, it becomes a catalogue defect.

## 15.6 Retest and closure

Retest is executed by QA against the named build containing the fix; never by the developer who fixed it.

Retest uses the original data set and version, so the original condition is genuinely reproduced.

Closure requires a passing retest and a passing regression set for the affected area.

The closure record names the build, the date and the tester.

No defect is closed on the strength of a developer's statement that it is fixed.

## 15.7 Traceability of defects

Every defect carries its BR-nnn reference and its Test Case ID, and both are surfaced in the RTM (Section 16). This makes three questions answerable at any moment: which rules currently have open defects; which rules have been verified clean; and which rules have never been executed at all. Management reporting is built from those three figures.

# 16. Traceability Matrix

The RTM is the instrument that proves coverage. It is created at Phase 3, maintained through execution, and completed at Phase 10. Its purpose is to make it impossible for an in-scope rule to be silently untested.

## 16.1 Structure

| Column | Source | Purpose |
| --- | --- | --- |
| Business Rule ID | Catalogue — Rule ID (BR-001 to BR-533) | The anchor. One row minimum per rule. |
| Business Topic | Catalogue — Business Topic | Grouping; reconciliation against the Coverage sheet. |
| Confidence | Catalogue — Confidence (E / C) | Drives whether the rule is pass/fail or BUSINESS CONFIRMATION REQUIRED. |
| Requirement / Scenario | Derived at Phase 3 | The scenario the rule sits in. |
| Verification route | Assigned at Phase 1 (Section 5.3.1) | Report-observable / data-observable / neither. Exposes rules with no verification route at all. |
| Test Case ID | Phase 3 | One or more per rule. Blank is a coverage gap. |
| Test Data reference | Phase 5 | Data set and version. |
| Automated (Y/N) + Script reference | Phase 4 | Links to the Playwright spec. |
| Execution Status | Phase 8 | Pass / Fail / Blocked / Not Executed / Observed / Deferred. |
| Run reference | Phase 7 | Run identifier and build identifier. |
| Defect ID | Phase 9 | Blank unless failed. Multiple permitted. |
| Final Result | Phase 10 | Verified / Verified with defect open / Not verified / Observed only / Excluded / Deferred. |
| Business validation status | Section 6.5 | Whether the business has confirmed the underlying rule. |
| Catalogue version | Phase 1 | The version the expected result was drawn from. |

## 16.2 Worked example of the chain

| Field | Example |
| --- | --- |
| Business Rule ID | BR-001 |
| Business Topic | Interface Control |
| Confidence | E — Established |
| Requirement / Scenario | The daily maintenance run refuses to start unless all three operating parameters are present and recognised. |
| Verification route | TBD — pending the Phase 1 verification-route classification |
| Test Case ID | TC-IC-001 (positive), TC-IC-002 to TC-IC-007 (boundary: parameter length 17 / 18 / 19; date-check indicator Y / N / blank / other; processing indicator N / R / blank / other) |
| Test Data reference | DS-PARM-v1 |
| Expected result | Outcome: an incorrect parameter length, an unrecognised date-check indicator or an unrecognised processing indicator each stop the run before any file is opened, with a message naming which parameter was wrong; no partner data is read and nothing is written. Disposition: Run terminated. Error code: none cited. Data effect: nothing written. |
| Execution Status | Populated at Phase 8 |
| Defect ID | Populated at Phase 9 if failed |
| Final Result | Populated at Phase 10 |

## 16.3 Coverage questions the RTM must answer

Does every one of the 522 Established in-scope rules have at least one test case? Any rule with no case is a coverage gap and must be closed or formally deferred.

Does every one of the 11 BUSINESS CONFIRMATION REQUIRED rules have a behaviour-documenting case?

Does QA's rule count per topic reconcile with the catalogue's Coverage sheet (Section 6.4)?

Which rules have no verification route agreed? These are the rules at risk of being untestable rather than untested.

Which rules were executed, and against which build and data version?

Which rules currently have an open defect?

Which rules are verified but rest on a business rule the business has not yet confirmed?

Which rules are excluded, and on whose decision?

## 16.4 Maintenance

The RTM is updated at each phase, not reconstructed at the end. A reconstructed matrix records what someone remembered, not what happened. The QA Lead reviews it at the end of Phase 3, at each execution cycle, and at Phase 10.

# 17. Entry Criteria

Testing begins only when all of the following hold. Where a criterion cannot be met, the exception is recorded and approved by the QA Lead and Project Manager before execution starts.

| # | Criterion | Verified by |
| --- | --- | --- |
| E1 | This Test Plan is approved and signed per Section 1.3. | QA Lead |
| E2 | The Business Rules Catalogue version to be tested against is issued and its version recorded. | QA Lead |
| E3 | All 533 rules are classified — Established or BUSINESS CONFIRMATION REQUIRED — and enumerated in the rule analysis register. | QA Lead |
| E4 | All 11 open questions are raised to a named recipient with a date raised. | QA Lead |
| E5 | The 10 excluded items are registered and agreed as out of execution scope. | QA Lead |
| E6 | A verification route is assigned to every in-scope rule, or the gap is recorded as an accepted risk. | QA Lead + Development Lead |
| E7 | Test cases are authored, reviewed and baselined for the rules in the execution scope. | QA Lead |
| E8 | Playwright scripts for automated cases are generated, **human-reviewed**, locator- and wait-validated and negative-controlled. | QA Lead |
| E9 | Test data is prepared, versioned, bound to cases and confirmed free of production and personal data. | QA Tester + QA Lead |
| E10 | The Dev UI environment is available, with a recorded build identifier and confirmed QA access. | QA Tester + Development |
| E11 | The smoke suite passes against the deployed build. | QA Tester |
| E12 | The UI Reports and S3 Frame are accessible to QA. | QA Tester + Development |
| E13 | The defect tracking tool is available with the mandatory fields of Section 15.2. | QA Lead |
| E14 | The RTM is initialised with rule-to-case links. | QA Lead |
| E15 | Developer unit testing is complete for the code under test. | Development Lead |

# 18. Exit Criteria

Testing is complete when all of the following are met and evidenced. Any criterion not met must be explicitly waived in writing by the QA Lead, Project Manager and Business Owner, and recorded as a residual risk in the Test Summary Report.

| # | Criterion | Evidence |
| --- | --- | --- |
| X1 | Every in-scope Established rule (522) is traced to at least one executed test case, or formally deferred with a recorded reason. | Completed RTM |
| X2 | All planned test cases are executed. Not Executed is zero, or every remaining case is formally deferred. | Execution report |
| X3 | QA's per-topic coverage reconciles with the catalogue's Coverage sheet. | Reconciliation record |
| X4 | Zero open S1 (Critical) defects. | Defect log |
| X5 | Zero open S2 (High) defects, or each is formally accepted with a documented workaround and named approval. | Defect log + acceptance record |
| X6 | Every closed defect has a passing retest recorded against a named build. | Retest records |
| X7 | The full regression set passes against the final build. | Regression run report |
| X8 | All 11 BUSINESS CONFIRMATION REQUIRED rules have their behaviour observed and recorded, and each open question is either answered or listed as outstanding with a named owner. | Observed-behaviour log; open-question log |
| X9 | Every S3 Frame / UI Reports reconciliation is complete with no unresolved reporting discrepancy. | Reconciliation sheets |
| X10 | All evidence is captured, stored and confirmed free of personal data. | Evidence pack |
| X11 | The Test Summary Report is produced, distinguishing rules verified against the catalogue, rules observed pending confirmation, rules not tested, and items excluded. | Test Summary Report |
| X12 | The report states plainly that a pass verifies conformance to an unvalidated catalogue, not business correctness. | Test Summary Report |
| X13 | Residual risks are documented and accepted in writing. | Signed residual risk statement |
| X14 | Sign-off obtained per Section 24. | Signed sign-off sheet |

Note on X8. The 11 BUSINESS CONFIRMATION REQUIRED rules do not carry a pass/fail expectation and therefore cannot block exit on a pass/fail basis. They block exit on a **disclosure** basis: testing is not complete until their behaviour has been recorded and the business has been told, in writing, which questions remain open.

# 19. Suspension and Resumption Criteria

## 19.1 Suspension criteria

| # | Trigger | Scope of suspension |
| --- | --- | --- |
| S1 | The Dev UI environment is unavailable or unstable such that results cannot be trusted. | All execution. |
| S2 | The deployed build fails the smoke suite. | All execution; the build is rejected. |
| S3 | A reporting discrepancy means execution results cannot be reconciled with the UI Reports (Section 13.4, Critical). | All execution relying on the reporting mechanism. |
| S4 | Test data is unavailable, corrupted, or cannot be reset to a known state. | All cases depending on that data, notably comparison cases. |
| S5 | A concentration of S1 defects in one area indicates the area is not ready for test. | Execution in that area only. |
| S6 | A new catalogue version materially changes rules already tested. | Execution against the affected topics, pending re-baselining. |
| S7 | Personal or production data is found in the test environment, in evidence, or in a report. | All execution; immediate escalation. |
| S8 | An answer to an open question invalidates a body of executed cases. | Execution in the affected topic, pending test case revision. |

## 19.2 Resumption criteria

| # | Condition for resumption |
| --- | --- |
| R1 | The blocking condition is resolved and the resolution is verified by QA — not merely reported as resolved. |
| R2 | A build is deployed to Dev UI and passes the smoke suite. |
| R3 | Test data is restored to a known state and the reset is demonstrated. |
| R4 | For a reporting suspension: a reconciliation completes cleanly on a sample run. |
| R5 | For a defect-concentration suspension: the S1 defects are fixed and retested. |
| R6 | For a catalogue-version suspension: affected cases are re-baselined and re-approved. |
| R7 | For a data-governance suspension: the breach is contained, affected artefacts purged, and the Project Manager has approved resumption. |
| R8 | The QA Lead records the resumption decision, with the date and the evidence relied on. |

# 20. Roles and Responsibilities

Team size and named individuals are TBD. The responsibilities below define the roles that must be filled; one person may hold more than one role, except that the reviewer of an AI-generated script must not be the person who generated it (Section 10.3).

## 20.1 QA Lead

Accountable for QA delivery and for the completion sign-off.

Owns this Test Plan, the RTM and the Test Summary Report.

Owns the rule analysis at Phase 1, including the Established / BUSINESS CONFIRMATION REQUIRED classification.

Raises and tracks the 11 open questions to their named answering parties.

Approves test cases, scripts, data sets and the automation review record.

Adjudicates disputed results and severity.

Owns the coverage reconciliation against the catalogue's Coverage sheet.

Ensures no assumption is carried into a test case as a requirement.

Escalates to the Project Manager on suspension, ageing defects and unanswered questions.

## 20.2 QA Tester

Authors test scenarios and test cases from the catalogue.

Prepares, versions and owns test data.

Reviews AI-generated scripts against their source test cases.

Executes automated and manual cases; executes the BUSINESS CONFIRMATION REQUIRED behaviour-documenting cases.

Performs the Phase 7 reconciliation and the Phase 8 output validation.

Raises, retests and closes defects.

Captures and stores evidence, checked for personal data.

Maintains their part of the RTM as work completes.

## 20.3 Automation / Technical QA

Owns the Playwright project structure, the run-trigger and completion-wait fixtures, report page objects and conventions.

Runs the Claude conversion of approved test cases to TypeScript.

Validates run-trigger and report locators against the live Dev UI, and proves the completion wait is determinate rather than time-based.

Establishes and runs the negative control for every script.

Executes suites and manages run identification and artefact retention.

Maintains scripts against UI change; quarantines and fixes flaky tests.

Feeds recurring generation defects back into the standing conversion instructions.

## 20.4 Developer

Completes unit testing before QA entry.

Deploys builds to Dev UI with an identifier and release note.

Advises which rule outcomes the reports and the resulting data actually expose — the input to the Section 5.3.1 verification-route classification.

Provides a determinate run-completion signal a script can wait on, and stable test attributes on the report, where the harness cannot otherwise be automated reliably.

Provides the data reset mechanism and QA access.

Fixes defects and identifies the build carrying the fix.

Answers the S3 Frame / UI Reports open items in Section 13.6.

## 20.5 Business / SME

Validates the Business Rules Catalogue for their own business area — confirm, correct or reject each rule (Section 6.5). This is the activity the catalogue was issued for.

Answers the 11 open questions, or names who can.

Reviews business-facing test cases and their expected results.

Adjudicates disputes about what a business outcome should be.

Decides whether the six Excluded items that drop a legacy control are acceptable (Section 4.2).

Accepts residual risk on unconfirmed rules at sign-off.

## 20.6 Project Manager

Owns schedule, resourcing and dependency management. Schedule is TBD.

Chases the answers to open questions that block QA.

Escalates environment and access dependencies (Section 11).

Chairs decisions on deferral and waiver of exit criteria.

Approves suspension and resumption.

Signs off completion alongside QA and the Business Owner.

## 20.7 RACI

R = Responsible · A = Accountable · C = Consulted · I = Informed

| Activity | QA Lead | QA Tester | Automation QA | Developer | Business / SME | PM |
| --- | --- | --- | --- | --- | --- | --- |
| Test Plan authoring and approval | A/R | C | C | C | C | C |
| Business rule analysis (Phase 1) | A/R | R | I | C | C | I |
| Raising open questions | A/R | C | I | I | R | C |
| Business validation of the catalogue | C | I | I | C | A/R | I |
| Verification-route classification | A | C | C | R | C | I |
| Test case authoring | A | R | C | C | C | I |
| Test case review and approval | A/R | R | C | I | C | I |
| Claude → TypeScript conversion | A | C | R | C | I | I |
| Script human review | A | R | C | I | I | I |
| Test data preparation | A | R | C | C | C | I |
| Dev UI deployment | I | C | I | A/R | I | C |
| Build acceptance (smoke) | A | R | C | I | I | I |
| Test execution | A | R | R | I | I | I |
| S3 Frame / UI Reports verification | A | R | C | C | I | I |
| Output validation | A | R | C | C | C | I |
| Defect logging and retest | A | R | C | C | I | I |
| Defect triage | A/R | C | C | R | C | I |
| RTM maintenance | A/R | R | C | I | I | I |
| Test Summary Report | A/R | C | C | I | C | C |
| Completion sign-off | R | I | I | C | A | A |

# 21. Test Deliverables

| # | Deliverable | Phase | Owner | Content |
| --- | --- | --- | --- | --- |
| D1 | Approved Test Plan | 2 | QA Lead | This document, signed. |
| D2 | Rule analysis register | 1 | QA Lead | All 533 rules with classification, verification route and coverage position. |
| D3 | Open-question log | 1 | QA Lead | The 11 BUSINESS CONFIRMATION REQUIRED questions, recipients, dates raised, answers. |
| D4 | Excluded-item register | 1 | QA Lead | The 10 excluded items with reasons and any business acceptance. |
| D5 | Error-code index | 1 | QA Lead | 84 codes across 15 schemes, mapped to the rules that raise them. |
| D6 | Test scenarios | 3 | QA Tester | Scenarios grouped by the catalogue's 53 business topics. |
| D7 | Test cases | 3 | QA Tester | Reviewed, baselined cases with expected results cited to BR-nnn. |
| D8 | Test data sets | 5 | QA Tester | Versioned positive, negative, boundary, structural and reference data. |
| D9 | Playwright TypeScript scripts | 4 | Automation QA | Reviewed, locator- and wait-validated, negative-controlled, version-controlled. |
| D10 | Script review records | 4 | QA Tester | Per-script review naming the reviewer and the checklist result. |
| D11 | Smoke suite | 6 | QA Tester | Build acceptance suite. Contents TBD. |
| D12 | Execution results | 8 | QA Tester | Per-case status with run, build, data and catalogue versions. |
| D13 | UI Reports / S3 Frame verification records | 7 | QA Tester | Reconciliation sheets, captures, discrepancy log. |
| D14 | Evidence pack | 7–8 | QA Tester | Traces, captures, data before/after. Personal-data checked. |
| D15 | Defect log | 9 | QA Tester | All defects with BR-nnn traceability, severity, evidence, closure. |
| D16 | Traceability Matrix (RTM) | 3–10 | QA Lead | Rule-to-result coverage across all 533 rules. |
| D17 | Coverage reconciliation record | 3, 10 | QA Lead | QA counts against the catalogue's Coverage sheet. |
| D18 | Observed-behaviour log | 8 | QA Tester | Recorded behaviour for the 11 BUSINESS CONFIRMATION REQUIRED rules. |
| D19 | Test Summary Report | 10 | QA Lead | Results, coverage, residual risk, and the statement that passes verify conformance to an unvalidated catalogue. |
| D20 | Residual risk statement | 10 | QA Lead | Signed acceptance of what was not verified. |
| D21 | Handover pack | 10 | QA Lead | Scripts, data, RTM, runbooks, known gaps. |

# 22. Risks and Mitigations

Impact and likelihood are QA's assessment at the time of writing and should be re-scored at each review.

## 22.1 Risks arising from the test basis

| # | Risk | Impact | Likelihood | Mitigation |
| --- | --- | --- | --- | --- |
| R1 | The Business Rules Catalogue is not validated. Testing may confirm that the application faithfully reproduces behaviour the business does not actually want — including any long-standing defect the legacy system carries. | High | Certain — it is the stated position of the catalogue | Report all results as conformance to the catalogue, never as business correctness. Track business validation per topic (Section 6.5). State the limitation in the Test Summary Report and require explicit acceptance at sign-off. |
| R2 | The 11 BUSINESS CONFIRMATION REQUIRED rules are built or tested as though approved, hardening a contradiction into a requirement. | High | Medium | Flag all 11 explicitly (Section 6.3). No pass/fail expectation. Behaviour-documenting cases only. Excluded from pass/fail exit criteria. Listed individually in the Test Summary Report. |
| R3 | Open questions are never answered, so the rules stay unconfirmed through to release. | High | Medium | Each question is raised to a named party at Phase 1 with a date needed by. Project Manager chases. Unanswered questions are listed in the residual risk statement and must be accepted in writing by the Business Owner. |
| R4 | The catalogue is incomplete in ways not visible from within it — a rule the legacy system enforces that was never recovered. | High | Unknown | Cannot be mitigated by QA from the catalogue alone. Mitigated partially by end-to-end scenarios and by SME review of business-facing cases, where a reviewer may notice an absent rule. Recorded as a residual risk. |
| R5 | The Read Me's Disposition key does not match the values actually used (OBS-1), so an expected result may be drawn from a superseded key. | Medium | High | Use only the four values present in the data. Raise OBS-1 to the catalogue owner. Do not use the Read Me key as an oracle until corrected. |
| R6 | Six of the ten Excluded items drop a control the legacy process performed, with a recorded consequence rather than a business decision. | Medium | High | Raise each as a documented gap for explicit business acceptance or rejection (Section 4.2). Do not let exclusion by the Java team stand as business approval. |

## 22.2 Risks arising from the process and environment

| # | Risk | Impact | Likelihood | Mitigation |
| --- | --- | --- | --- | --- |
| R7 | **An unknown proportion of the 533 rules may surface in neither the reports nor the resulting data.** Since nothing is asserted on screen, a rule that leaves no trace in either has no verification route at all — it is untestable, not merely untested. Table Integrity (71), Master Image Service (30) and Comparison Fields (54) are the topics most exposed. | High | High | Make the verification-route classification a Phase 1 exit criterion (Section 5.3.1). Agree a route for every rule with Development **before** Phase 3 completes, or record the rule as not verifiable and escalate. Report automated coverage and rule coverage as two separate figures so neither is mistaken for the other. |
| R8 | Dev UI environment details are entirely TBD — access, accounts, browsers, build identification, data loading, reset, reporting access. | High | High | Tracked as dependencies D1–D4 (Section 23) with named owners and dates needed by. Phases 6 and 7 cannot start until resolved; treat as schedule risk from the outset rather than a surprise at execution. |
| R9 | The S3 Frame and UI Reports are undefined, so Phase 7 cannot be executed as specified. | High | High | Seven specific questions raised to Development (Section 13.6) with the phase each blocks. Interim fallback: reconcile manually from Playwright artefacts and record that the report-based verification was not performed. |
| R10 | AI-generated scripts are trusted without review and report coverage that does not exist. | Critical | Medium | Mandatory human review of every script with a recorded reviewer (Section 10.3). Mandatory negative control (Section 10.5). No script executes on the strength of its generation. Reviewer must not be the generator. |
| R11 | Generated scripts assert weakly — that an error occurred rather than which code was raised — so wrong behaviour passes. | High | High | Review checklist items 2, 3 and 4 target this specifically. Assertion of the specific code within its scheme is mandatory for all 263 code-bearing rules. |
| R12 | Test data cannot be reset, so comparison rules read a polluted prior image and produce results that cannot be reproduced. | High | Medium | Reset mechanism is a Phase 5 exit criterion. Data sets versioned and recorded against every result. Where reset is unavailable, comparison cases are marked Blocked rather than run unreliably. |
| R13 | A change to the report layout or the run-trigger screen breaks a body of scripts. | Medium | Medium | Exposure is smaller than in a conventional UI suite, since only the trigger and the report are automated. Page objects with one definition per element; stable test attributes requested from Development; locator inventory maintained. |
| R19 | **A script reads the report before the run has finished, or reads a previous run's report, and records a false pass.** In this design the script's own trigger-and-wait is the only thing separating a real result from an empty one. | Critical | Medium | Determinate completion signal required — a fixed delay is not acceptable (Section 10.4). Review checklist item 5b. Run identity asserted before the report is read (Section 14.6). Negative control proves the script fails on a run that did not produce the expected outcome. |
| R14 | Execution results and the UI Reports disagree, so the coverage claim rests on an unreliable report. | High | Medium | Pre-run inventory and two-directional reconciliation (Section 13.3). Reporting defects logged separately from application defects. Critical discrepancies suspend execution. |
| R15 | Defect turnaround is slow, so retest and regression compress into the end of the schedule. | Medium | Medium | Regular triage. S1 escalated immediately. Ageing defects escalated to the Project Manager. Defect burndown reported. |
| R16 | Flaky automated tests erode confidence until failures are ignored. | Medium | Medium | Quarantine on first flake. Flaky tests logged as test-asset defects. No flaky test remains in the regression set. |
| R17 | Personal or production data reaches the test environment, evidence or a report. | Critical | Low | Synthetic data only. Attestation at Phase 5. Evidence checked before storage. Discovery suspends execution (S7) and is escalated immediately. |
| R18 | Team size, schedule and tooling are TBD, so the plan cannot yet be resourced. | Medium | High | Flagged as dependency D5. The Project Manager confirms resourcing before Phase 3; scope is re-planned against actual capacity, not assumed capacity. |

# 23. Assumptions and Dependencies

## 23.1 Confirmed facts

The following are established from the supplied references and are not assumptions.

| # | Fact | Source |
| --- | --- | --- |
| F1 | The Business Rules Catalogue v3 contains 533 rules, BR-001 to BR-533, across 53 business topics. | Catalogue — Business Rules and Coverage sheets |
| F2 | 522 rules are Established (E); 11 require confirmation (C). | Catalogue — Confidence column; Read Me summary |
| F3 | 263 rules cite an error or message code; the Error Codes sheet holds 84 entries across 15 numbering schemes. | Catalogue — Business Rules and Error Codes sheets |
| F4 | 164 rules state a value or threshold; 510 name at least one data field; all 533 carry a source code excerpt. | Catalogue — Business Rules sheet |
| F5 | 11 contradictions are recorded, matching the 11 C-confidence rules, each with an open question and a named answering party. | Catalogue — Contradictions and Open Questions sheets |
| F6 | 10 items are recorded on the Excluded sheet as Not Applicable (POC). | Catalogue — Excluded sheet |
| F7 | The Duplicates sheet holds 175 rows: 148 refining, 20 not admitted, 7 related. | Catalogue — Duplicates sheet |
| F8 | Dispositions actually used are Not applicable (256), Held (232), Run terminated (34), Discarded (11). | Catalogue — Disposition column |
| F9 | The catalogue is a reconstruction from source and is explicitly NOT validated. | Catalogue — Read Me |
| F10 | The catalogue contains no personal data; identifiers, names, addresses and policy numbers were redacted. | Catalogue — Read Me |
| F11 | The QA process comprises the 10 steps reproduced in Section 5. | PRU ADB QA Process diagram |
| F12 | Rules cite seven source programs: UTP27301 (172), UTP27201 (107), UTP27801 (81), UTP27901 (77), UTP27101 (39), UTP28001 (26), UTP27601 (17), plus multi-program rules. | Catalogue — Source Program column |

## 23.2 Assumptions

Each assumption below is QA's working position where the references are silent. **None is a requirement.** Each must be confirmed by its owner; if an assumption proves wrong, the affected sections of this plan are revised and re-approved.

| # | Assumption | If wrong | Owner | Confirm by |
| --- | --- | --- | --- | --- |
| A1 | The application under test implements the process the catalogue describes, and the catalogue's rules are the requirements it is expected to meet. | The entire test basis is wrong; the plan is rewritten. | Project Manager | Before Phase 3 |
| A2 | A processing run can be started from the Dev UI, and its completion detected, in a way a script can drive repeatably. | Phase 4 has no harness. Runs must be triggered by another means, or automation is dropped and verification becomes manual. | Development Lead | Phase 1 exit |
| A3 | Claude is an approved tool for converting test cases in this project's environment. | Phase 4 is re-planned around manual scripting. | Project Manager | Before Phase 4 |
| A4 | The Table Integrity (71), Master Image Service (30) and Comparison Fields (54) topics — 155 rules in total — largely surface in neither the reports nor the resulting data. **This is QA's inference from the catalogue, not a fact.** | If they do surface, more rules are verifiable than planned. If they do not, 155 rules need a harness that does not exist today. | Development Lead | Phase 1 exit |
| A5 | QA will be given write access to the Dev UI data store, or a supported means of loading test data. | Test data cannot be prepared; Phase 5 cannot complete. | Development Lead | Before Phase 5 |
| A6 | A data reset mechanism can be provided. | Comparison cases cannot be run reliably and are marked Blocked. | Development Lead | Before Phase 5 |
| A7 | The UI Reports are accessible to QA and identify runs. | Phase 7 cannot be executed as specified; manual reconciliation from Playwright artefacts is the fallback. | Development Lead | Before Phase 7 |
| A8 | Every Dev UI deployment carries a build identifier. | Results cannot be attributed to a build; reproducibility and defect retest are compromised. | Development / DevOps | Before Phase 6 |
| A9 | The business will make SMEs available to answer the 11 open questions and to validate the catalogue by topic. | Rules stay unconfirmed; residual risk grows and must be accepted at sign-off. | Project Manager | Phase 1 |
| A10 | The catalogue version will be stable during execution, or changes will be notified to QA. | Executed results may be attributed to the wrong baseline; re-baselining is required. | Catalogue owner | Ongoing |
| A11 | No production or customer data will be present in the Dev UI at any time. | Immediate suspension (S7) and escalation. | Development Lead | Before Phase 6 |

## 23.3 Dependencies

| # | Dependency | Depends on | Blocks | Status |
| --- | --- | --- | --- | --- |
| D1 | Dev UI environment access, accounts and permissions for QA | Development / DevOps | Phases 4, 6, 7, 8 | TBD |
| D2 | Build deployment process with build identifiers and release notes | Development / DevOps | Phase 6 | TBD |
| D3 | UI Reports and S3 Frame definition and access (questions S3-1 to S3-7), plus a determinate run-completion signal | Development | Phases 4, 7 | TBD |
| D4 | Test data loading and reset mechanism | Development / DBA | Phase 5 | TBD |
| D5 | QA team size, schedule and tooling (defect tracker, version control, CI) | Project Manager | Phases 3 onward | TBD |
| D6 | Verification-route input — which rule outcomes the reports and the resulting data actually expose | Development Lead | Phases 1, 3, 4 | TBD |
| D7 | Answers to the 11 open questions | Business / SME (named per question) | Exit criterion X8 | 11 open |
| D8 | Business validation of the catalogue by topic | Business / SME | Confidence in all results | Not started |
| D9 | Approval of Claude as the conversion tool | Project Manager | Phase 4 | TBD |
| D10 | Catalogue owner responses to OBS-1 to OBS-5 | Catalogue owner | Use of Disposition as an oracle | 5 open |

# 24. Test Completion and Sign-off

## 24.1 What must be complete

QA declares testing complete only when every item below is done and evidenced. This is the checklist the QA Lead works through at Phase 10.

| # | Completion item | Evidence |
| --- | --- | --- |
| C1 | All exit criteria in Section 18 met, or formally waived in writing. | Exit criteria checklist |
| C2 | RTM complete — every one of the 533 rules carries a coverage position and a final result. | RTM |
| C3 | Coverage reconciles with the catalogue's Coverage sheet across all 53 topics. | Reconciliation record |
| C4 | All planned cases executed, or deferred by a minuted decision. | Execution report |
| C5 | Zero open S1 defects; S2 defects closed or formally accepted. | Defect log |
| C6 | Every closed defect has a passing retest against a named build. | Retest records |
| C7 | Full regression passes against the final build. | Regression report |
| C8 | All 11 BUSINESS CONFIRMATION REQUIRED rules have recorded observed behaviour. | Observed-behaviour log |
| C9 | Open questions answered, or listed as outstanding with named owners. | Open-question log |
| C10 | The 10 excluded items are listed, with any business acceptance or rejection recorded. | Excluded-item register |
| C11 | OBS-1 to OBS-5 raised to the catalogue owner, with responses or a record that none was received. | Observation log |
| C12 | Reporting reconciliations complete with no unresolved discrepancy. | Reconciliation sheets |
| C13 | Evidence pack complete and confirmed free of personal data. | Evidence pack + attestation |
| C14 | Test Summary Report produced and reviewed. | Test Summary Report |
| C15 | Residual risks documented and accepted in writing. | Signed residual risk statement |
| C16 | Handover pack delivered, with known gaps documented. | Handover pack |

## 24.2 What the Test Summary Report must state

The report separates four populations, and never merges them into a single pass rate. A single headline percentage over an unvalidated basis would misrepresent the assurance actually achieved.

| Population | Reported as |
| --- | --- |
| Rules verified against the catalogue | Verified: the application behaves as the catalogue records the legacy system behaving. Count and percentage of the 522 Established rules. |
| Rules observed but requiring business confirmation | Observed only. No pass or fail. The 11 BUSINESS CONFIRMATION REQUIRED rules, listed individually with observed behaviour and the outstanding question. |
| Rules not tested | Not verified, with the reason for each: no verification route, blocked, deferred, or not reached. |
| Items excluded | The 10 Excluded-sheet items, with the reason recorded against each and any business decision. |

Mandatory statement in the Test Summary Report. “A passing test in this report demonstrates that the application behaves as the ADB Business Rules Catalogue records the legacy system behaving. The catalogue is a reconstruction from source and is not validated. A pass is therefore evidence of conformance to the documented current behaviour, not evidence that the behaviour is what the business requires. Rules requiring business confirmation are reported separately and carry no pass or fail.”

## 24.3 Sign-off

Each signatory signs for a different thing. The distinction is deliberate: it prevents a QA sign-off being read as business approval of rules the business has not reviewed.

| Role | Signs for | Name | Signature | Date |
| --- | --- | --- | --- | --- |
| QA Lead | Testing was performed as described in this plan, and the results are accurately reported. | TBD | ____________ | __________ |
| QA Tester | Execution and evidence are complete and accurate. | R. Serrano | ____________ | __________ |
| Development Lead | Defect resolution is complete; outstanding defects are known and accepted. | TBD | ____________ | __________ |
| Business Owner / SME | The residual risk on unconfirmed rules and outstanding open questions is accepted. | TBD | ____________ | __________ |
| Project Manager | Completion criteria are met or waived, and the waivers are recorded. | TBD | ____________ | __________ |

## 24.4 After sign-off

Test assets — cases, scripts, data, RTM — are handed over and version-controlled.

Outstanding open questions transfer to the business with named owners; they do not close with the test effort.

Any rule confirmed by the business after sign-off triggers a re-test of the affected cases in the next cycle.

This plan is revised for the next cycle, incorporating what the TBD items resolved to.

## Appendix A — The PRU ADB QA Process at a glance

1  Business Rules / Requirements   ->  analyse catalogue, classify rules, raise questions

2  Test Plan                       ->  this document, approved

3  Test Cases                      ->  scenarios and cases traced to BR-nnn

4  Claude -> TypeScript -> Playwright  ->  generate, THEN human review, THEN negative control

5  Test Data                       ->  positive / negative / boundary / structural, versioned

6  Upload Dev UI                   ->  deploy, smoke, accept or reject the build

7  Check S3 Frame on UI Reports    ->  reconcile submitted against reported

8  Output Validation               ->  outcome + disposition + error code + data effect

9  Defects Log                     ->  raise, triage, fix, retest, close

10 Test Completion                 ->  RTM complete, summary report, sign-off

End of Document